________________________________

From: Phil Heitzenroeder 
Sent: Tuesday, October 09, 2007 11:57 AM
To: George Biallas (biallas@jlab.org); Peter Titus (titus@psfc.mit.edu); George W. Labik; Robert F. Parsells; Lawrence E. Dudek; Erik D. Perry
Cc: James L. Anderson; Hutch Neilson; Mike Williams; Judith A. Malsbury; Jerry D. Levine; Jeffrey Makiel; Bob Simmons; Pamela Hampton; Ronald L. Strykowsky; Bradley E. Nelson; Wayne T. Reiersen
Subject: Preliminary Design Review (PDR) on 10/18 for the engineering/design of the inner leg interfaces for the NCSX modular coils. (Welded interfaces: modular coils A-A, A-B, B-C ; bolted interface: C-C)

 

Dear Reviewers,

 

    The PDR for the NCSX inner leg interfaces has been scheduled for Thursday, October 18 at 1:30 PM in the Engineering Conference Room.   Eric Perry kindly agreed to chair the review.  The review committee consists of George Biallas (TJNAL), Peter TItus (MIT), Larry Dudek, George Labik, Bob Parsells (last 3 from PPPL).  I anticipate that the review will end by 4 PM.  

 

Peter and George, Pam Hampton will assist you with your hotel and travel arrangements if you'd like ( pheampton@pppl.gov;  tel. 609-243-2653)  We would be glad to give you a tour of the NCSX manufacturing area in the morning of the 18th if your travel schedules permit.  

 

Many thanks!

 

Phil Heitzenroeder

 

-----------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------------

 

Review title:  Engineering/design of the inner leg interfaces for the NCSX modular coils.  (Welded interfaces:   A-A, A-B, B-C ;  bolted interface:  C-C)
Scope of the review:  

    -Overview of the inner leg interface design & requirements  
    -Engineering design of the welded interfaces for A-A, A-B, and B-C

    -Loads and requirements

    -Weld details

    -Engineering analyses

    -Engineering and analyses of the wing restraints;  wing restraint installation access 

    -Engineering design & analysis of the C-C bolted interface 

    -Metrology and assembly details;  safety considerations 

    -Impact of the design on costs and schedule.

 

Charge:

 

1) Are the requirements defined? What is the proposed design? 

2) What are the results of access studies to-date?

3) Is the analysis consistent with the proposed design?

4) What is the plan to complete final design?

5) Have prior design review chits been addressed?

6) Are any coil modifications (extra holes) ready to be approved?

7) Have all technical, cost/schedule, and safety risks been addressed

 

Chits from the previous PDR on welded interfaces to be addressed:

Design Review/QA Audit
[Cog Engr/RLM/Chair]

Rvw Date

# 

Chit/Audit Finding [Originator]

Review Board Recommendation

Modular Coil Inboard Interface CC PRD     Williamson/Nelson/Heitzenroeder

8/7/2007

1

Include tooling design and fabrication/procurement in this scope of work. [Reiersen]

Concur - Action P.J Fogarty

Modular Coil Inboard Interface CC PRD     Williamson/Nelson/Heitzenroeder

8/7/2007

2

Need to reconcile proposed design with project baseline (cost schedule and in sources) as well as the assembly sequence plan.  Cost and schedule impacts possible in WBS 75 as well as WBS 14. [Reiersen]

Concur - Need to complete prior to OECM review. Action; Mike Cole

Modular Coil Inboard Interface CC PRD     Williamson/Nelson/Heitzenroeder

8/7/2007

3

Consider adding pins as a capture gesture to guard against the risk of a "midplane" shim walking or falling out. [Reiersen]

Concur - Action; Mike Cole and Dave Williamson

Modular Coil Inboard Interface CC PRD     Williamson/Nelson/Heitzenroeder

8/7/2007

4

Ensure that you consider any issues associated with bringing all 3 120 degree field periods together.  All mockups only use 1. [Viola]

Concur - Action; P.J Fogarty





Mr. Philip Heitzenroeder
Head, Mechanical Engineering Division
Princeton Plasma Physics Laboratory
PO Box 451
Princeton, NJ 08543 USA
Tel. 609-243-3043
Fax 609-243-3030