|  | PVVS Status Meeting Minutes |
| --- | --- |
| Location | Teleconference | ATTENDEES: | PPPL - Mike Viola , PMW - Thomas Gilmore, David Rioux RI - Jeff Budd, David Thompson |
| Meeting Date: | 01/30/03 | DISTRIBUTION: | Rohwedder Management Team and above |

Highlights from the meeting are listed below:

| Item No. | Description | Action | Due |
| --- | --- | --- | --- |
| 1. | PVVS Schedule was reviewed. Project is on schedule based on timelines shown in schedule entitled PPPL PVVS Schedule 2004-01-30. | NA |  |
| 2. | Forming operation was discussed. D. Rioux updated the group on PMW’s activity in making final decision on forming shop. The decision has been made to utilize a forming shop 4 hrs from PMW. The shop has both 500 and 1000 ton presses and several large capacity furnaces. The shop is very flexible, runs all shifts and are used to die changeouts on daily basis | NA |  |
| 3. | Group requested that Tom continue to forward pictures to RI and PPPL. | T. Gilmore | weekly |
| 4. | Procedures and Forms Tracking was reviewed. Update version to be distributed. | D. Thompson | 2/2/04 |