|  | SC Project Review of NCSX, April 8-10, 2008 |  |
| --- | --- | --- |

Design Integration

T. Brown

Design Integration Job Manager

Design Integration

|  | SC Project Review of NCSX, April 8-10, 2008 T. Brown - page 2 |  |
| --- | --- | --- |

Responsibilities include:

- Configuration development and integration support for all

design and construction activities.

- Administering the CAD database of project models and

drawings. Reviewing and promoting CAD models and

drawings. Establishing Intralink procedures and

privileges.

- Providing support to the metrology and dimensional

control efforts by analyzing metrology data in conjunction

with CAD models of the parts and assemblies

Configuration development and integration support

of design activities.

DI activates are used:

- In support of ORNL in developing the device core component details

- Development of the test cell general arrangement, and

SC Project Review of NCSX, April 8-10, 2008 
T. Brown - page 3

Permanent 
machine 
supports

The machine assembly design and assembly sequence plan

Detailed assembly steps for Stations 2, 3, 5 and 6 have

been developed and forms the basis for the assembly

estimates generated by Mike and Erik.

SC Project Review of NCSX, April 8-10, 2008 
T. Brown - page 4

Rev 10 of the assembly sequence plan issued

Administering the CAD database of project

models  and drawings

|  | SC Project Review of NCSX, April 8-10, 2008 T. Brown - page 5 |  |
| --- | --- | --- |

A centralized 3D modeling of the device core and

facility is maintained using Pro/Intralink.

- The CAD database is accessible to all design staff here at

PPPL and at ORNL.

- The CAD modeling and data management system allows

timely development and view of physical details and

interfaces.

- Insertion of As-Built component conditions allows

assembly simulation models to be run to view critical

interfacing areas to aid machine assembly activities.

|  |  |  | Assembly simulation clearance studies |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

|  | SC Project Review of NCSX, April 8-10, 2008 T. Brown - page 6 |  |
| --- | --- | --- |

Station 3 assembly	Final machine assembly

SC Project Review of NCSX, April 8-10, 2008 
T. Brown - page 7

1.53”

- analyzing metrology data in conjunction with CAD models of the

parts and assemblies

- Continue to review component interfaces

Continue to review interfaces and support the

metrology and dimensional control efforts

Added lead stems to 
improve assembly features 
and schedule

|  | SC Project Review of NCSX, April 8-10, 2008 T. Brown - page 8 |  |
| --- | --- | --- |

Manpower Staffing