7/25/07

Wednesday Meeting Minutes

Preparing for the Lehman Review, Dry Run next week

Wayne

- Four upcoming design review in the next few weeks

- 7/26/07 MC Assembly, 7/30/07 Vault Joint, 8/2/07 Welding Assembly, 8/7/07 C&C Interface.

- Work Package – Managers need to make sure presentations are updated

Kalish

- 7/30/07 (Monday) Everson Meeting for the general overview of progress

Mike Viola

- Field Period Assembly –going well, VV activity are proceeding at planned

- Weld Trials are proved to be very beneficial and developed techniques for racking the coil as well as learned there are inference with the bushings

- Station 2 - Waiting for dimensional plan from Ellis

- Drawing are an issue

- Suggested ORNL or Jim (ORNL) listen to Mike Viola’s 3:15 daily meeting

Ron

- Manpower problems and just added two new guys from Jims group

- Increased metrology process with the help of Charlie Gentile

Larry

- 8/1/07 Mark Smith a new engineer to help with Metrology and support Ellis

Phil

- Weld Test mock-up completed

- Planning a debriefing meeting to identify welding/shims/details

Tom Meighan

- Modular Coil VPI B4 down to single shift

- Hot pot test to 7 1/2, some were A4 7 1/2 tested

Cole

- Drawing Package A1 concerns approved

- ECN paperwork in the process for Stephen Langish

- Coil Assembly shim drawing are approved

- Drawing AB and BC preliminary first of next week

- Bolt kit drawing done tomorrow

- Will issue the draft report for next week

- Bolt kit announcement 1 1/2 hole from 1 3/8 tooling (to long a lead time), problem with size of plugs

Neilson

- New ORNL person should attend the Lehman review

Jim (ORNL)

- ***Prioritize requests for drawings, only request drawing needed.