Jim Anderson

- Out of the office Thursday-Monday and in his absence please contact Phil Heitzenroeder

- Science Review is this weekend at PPPL

- Look at the list of equipment that JW Anderson sent by email and see if you have any of this items

- Lehman Review prepared responses to the recommendations

- New Cost and Schedule will be submitted to the Office of Science for re-base lining

- Working with Ron, Mike Williams and Hutch researching baseline

- Cancelled meeting scheduled for  Sept 20-21 to ORNL to meeting the NCSX team

Ron Strykowsky

- 4.5 million dollars in scope work.

- INC adding more scope

- Meeting to finalize scope

- Need updated estimates within a month, you will get an email

Charlie Gentile

- Tiana Dotson is helping in the Test Cell with Metrology

- Need information to help understand scope, Ron will send the information

Mike Kalish

- Finalizing the contract revision with Everson

- 15 Crates were purchased to help Mike Viola with storage problem

- Coil-3 still needs electrical testing before we accept wedges for coil

Mike Viola

- Did small bench tests and distortion still exists, but improved greatly, further test will be performed to improve the process

- Called Major Tool to help with Verisurf, Rob Durham might be available to observe our processes.

- Lucite bushing mock-up test is being fabricated and should be ready in a day or two

Steve Raftopoulos

- Bring outside people in to help with hardware/processes

Jim Chrzanowski

- One Coil was Autoclaved

- C6 was measured

Phil Heitzenroeder

- Cern used photogrammertry for tracking parts and their relationships

- Friday 11:00 conference call regarding this matter

- Finalize welded interface

- Phil is acting Project Manager while Jim Anderson is away for the lab

Jerry Levine

- 6 out of 7 injuries are due to common causes, failure to analyze the job properly

Mike Cole

- Updating all outstanding ECN

- More drawings need to be approved

- Jim Lyon is on vacation and David Williamson is on travel

- Talk to Kevin Freudenberg to change the direction of force to up& down to left and right

Jim

- Weld Test distortion in the wing area

- September 11 milestone has been rescheduled

- Welds need to be made and verified AA, BB and CC