Don Rej

- Don had a quote “Do it Safe, Do it Right, Do it Fast”.

- The upcoming review is the Princeton University on March 13 & 14, 2008 with key people such as Stewart Smith, George Coward, Graham Murdock, Peter Titus and L. Vagner.

- DOE milestone to submit the re-baseline to Lehman review is March 26th 2008

- The OECM review will be May 13-16th

- Jeff Harris will be here today thru Friday.

Tom Brown

- The Sequence Plan revision 10 is out to Erik and Mike for comments and is close to completion.

- Station 6 will still need some modifications

Jim Chrzanowski

- The VPI of the C-6 is on schedule and will finish this afternoon

- By mid-week the C-6 will be in the autoclave

- B-6 is finished and into the bundle still needs some adjustments

- The coil A-6 is the only coil left to wind

- The final design review for the PF Coils will be held next Wednesday.

Red Delany

- The TF Coils still need to be measured and they are still in the shops

Mike Cole

- Working on the status of the plasma coating for the shims

Ron Strykowsky

- The WAF information is current with the exception of Cryostat

- The still needs some clean-up on the WAF’s

- There will be a 2:00 meeting today to discuss the FPA

- The Station 6 is the next critical meeting

- There will be a statusing meeting this month

- The design has changed for the shims

Kalish

- The TF Coils are ready for shipping, we will need QC support

- The VPI of coil #9 and then to the autoclave

- The winding of coil #10 is completed

- The wedges will be shipping from England and need to stay on top to make sure these delivered on time.

- The trim coils design still needs analysis from Art Brooks help.

Steve Raftopoulos

- The two upgraded Romer Arms are in house

- The third laser tracker is being procured

- We still need support/help for photogrammetry.

Phil Heitzenroeder

- There is a lot of activity on the shims, the alumina coated shims don’t pass the electrical test and after grinding the shims have a 20% failure rate.

- The GR10 has been ordered and will be here 1-2 weeks and the shims can be sandwich between GR10

- This afternoon there will be cost review instead of the 3:15 construction meeting, we will use this meeting to talk about the shims

- The Peer Review for the shim design will be held next week

John Edwards

- We are working on the trial fit for the AB shear plates and Bob Parsells is helping us with that task.

Bob Ellis

- This Monday we had meeting to discuss the pre-calculations for the shim thicknesses.

- Art Brooks has a program to calculate shim thicknesses and Mark Smith also has program to calculate shim thicknesses.

- We need to upload the fiducials to a website Mike Viola and Mike Duco created.

Bob Parsells

- The welding procedure is in process of being qualified, I will need the have welders qualified, one will be qualified and then the others will be qualified.

Mike Viola

- The station 2 sequence is still outstanding

- The station 5 maturity is not there yet; I have no drawings and just cartoons and spreadsheets.

- We need help/support with the photogrammetry program, all the trained engineering are to busy with other duties to work on photogrammetry.

Bob Simmons

- The construction documents were moved over to the NCSX website.

- Please complete the Ethic’s form for Cyber Security, first save the results in a word form and then send, otherwise the information will be lost.

Steve Raftopoulos

- The Photogrammetry bids are final and Arlene White will notify the winner and the options that are needed.

- The third Laser Track arm is needed in the field

- The monthly calibrations (field checks) will be the my responsibility

- TF coil measurements are still needed for Mike Kalish

Ron Strykowsky

- The staffing for the Cryostat and Metrology areas are still needed.

Don Raj

- I will be visiting PPPL on February 4th

Mike Cole

- The Station 2 drawing were approved

- The drawings Gary McGinnis completed are out for signature

- Re-baseline information was sent Ron

- The Station 2 specification still needed to be completed

- Gary and Kevin C to C meeting regarding the status of the shim,

- Final Design Review will be held on February 4th.

Jim Chrzanowski

- We are still in the market for a designer for NCSX, one designer declined our offer, and one is ready to start immediately.

- C6 and B5 VPI bag was installed

- I will be out of the office all next week Jan 21-25, 2008

- Field Period Conductor spec went out yesterday for comments and they are needed back ASAP.

- The Field Period FDR will be held February 11th.

Judy Malsbury

- The Station 1 audit debriefing was held last week.

- QA is down to one inspector, due to Colin Phelps leaving PPPL

Jerry Levine

- The ACC review for Station 2 went well on Tuesday

John Edwards

- The first shipment of coated shims arrived

- When the rest of the shims arrive we can move forward on a steadier pace.

Tom Meighan

- The TF coils 7 is at Everson, Coil 8 is in the mold and then into the oven

- The wedges are slipping behind schedule

- The winding for coil 10 will begin today, Wednesday

Mike Viola

- The Field Period Assembly is going well, and will accept the testing of the shims first thing on Monday, Jan 21st.

- I have reviewed Hutch’s email regarding metrology and shift work, the schedule is not realistic as of now and this needs to be discussed.

- Ron Strykowsky has concerns with the use of the crane on the NCSX project

- TF coil will only taking a couple of days and the crane work will only take a few hours.

Larry Dudek

- The 115 shims were delivered and the remainder will be done at 25 per run, the vendor will send 100 batches at a time.

- The 105 rough shims will be annealed and then sent back to the vendor, there is a total of 550 shims

- Station 3 Assembly Fixture arrived and will be stored in the NCSX test cell.

- The heater tape for the port extensions can be used for fill in work

- The regional representative for Miller will re-visit the lab to work with the welders, per Bob Parsells suggestion.