- Fabricate new turning fixture

  - Mechanical technicians = 4 man-weeks

[Fabricate/weld components]

- Procure parts for new turning fixture [mechanical & electrical]

$5.0 k materials

- Remove TF turn table

  - Electrical: 6 man-days [disconnect and safe system]

  - Mechanical: 8 man-days [remove table from room]

- Install new turn table

  - Mechanical work [assemble/mount turning fixture]

6 man-days mechanical technician

  - Electrical

20 man-days electrical technician

Feb. 13, 2006

J.H. Chrzanowski