Report of the NCSX ACC Regarding the Manufacturing of the Twisted Racetrack Coil – at Station #2

October 21, 2004

In July, 2004, an NCSX Activities Certification Committee (ACC) was commissioned. On October 7, 20204 NCSX charged the Committee with reviewing the TRC manufacturing operation:

- Does the facility have adequate safeguards for manufacturing the TRC?

- Are the safety controls identified in the Modular Coil Winding Facility Operations Plan adequate and appropriate?

- Have the safeguards been properly implemented?

The ACC met with and was briefed by NCSX project personnel on October 15 and after the briefing, toured the manufacturing facility. Some members of the ACC attended the TRC FDR. Members also reviewed other relevant documentation. The ACC met on October 19. The following are the outstanding concerns and issues currently identified by the ACC. Once the project has formulated its action plan in response to both this review and the FDR, the ACC recommends a joint Management/ACC final walkdown of the facility be conducted. JC to schedule walkdown ASAP.  Staged operations are planned.  The ACC believes it would be prudent to assure that the issues affecting each stage are addressed prior to commencing that stage.

The ACC formulated the review into three distinct areas: Procedures and Plans, Personnel, and Facilities.

Procedures and Plans

- NCSX procedures are not necessarily in accordance with PPPL established methodologies.

  - Change control is not addressed

  - No ATI is specifically identified.

  - Existing PPPL Procedures currently exist do not address the TRC, but are generalized to the production facility.

  - Facility specific  Procedures and Plans are in draft form; they should be reviewed and 	signed off.

  - Emergency response during operations does not appear to be addressed in the 	current documentation.

  - We will use signed procedures, ATI will be identified, procedures will be developed and controlled IAW PPPL installation procedures (ENG-030) – JC

  - Need to update NCSX CMP.  PPPL Engineering should update ENG-030 to reflect mfg procedures. – RTS

  - Emergency response procedure is being developed – JC

  - Training in procedures (esp. emergency response procedure) to be addressed – JC to identify training needs, RTS incorporate in Training Plan

- The Work Planning Form, identified on the JHA’s (#1138) does not address the TRC operation. Is there a WPF specifically for the TRC?  1188 is specifically designed for TRC fabrication

- The JHA’s are in draft and should be reviewed and signed off prior to operations.  This includes signing by all people who will perform the work, per ESH-004.   JHAs will be initially approved by the ATI, RLM, and IH.  Field changes will be made by the ATI or technicians and used as part of the pre-job briefings.  Check for conformance of our intended practice with ESH-004. - JC

- Non-conformances should be addressed. Are there currently any outstanding NCR’s? The chain-of-command/disposition of NCR’s has not been established and documented.  One NCR was generated and closed.  NCR's will be processed in accordance with PPPL procedures.  Supervisor approval will be for the RLM.  Williams will have the ultimate approval.

- Metrology requirements are not clarified in documentation, e.g.

  - Calibration requirements/traceability to NIST

  - Roamer arm capabilities

  - Critical measurements

  - Metrology requirements will de defined in the manufacturing procedures and supporting documentation. (JC)  Specific metrology procedures will be developed on an as required basis. (SR)

- Many of the chits generated at the FRD related to operational procedures and would need to be resolved before operational procedures could be finalized.   Chit dispositions will include when closeout is required. (WR/LD)

Personnel

- Training Matrix is incomplete

  - The matrix is not approved.

  - HR/Training Department is not on approval review/sign-off.

  - Other training requirements to consider for inclusion are

    - Metrology

    - Procedures

    - Firewatch

  - RTS and JC to resolve.  TRC training matrix will be separately approved (ATI, RLM, and HR) and incorporated in NCSX Training Plan.

- None of the four technicians slated to perform this work have all of the listed required training. JC to investigate and resolve.

- One of the training requirements is for a course that has not yet been developed (Coil Lead Brazing).  A braze qualification procedure will be developed and approved - JC

- The requirement for Field Supervision during TRC manufacturing is identified but does it provide adequate coverage?

  - For “initial” operations, more uncertainty exists, making it prudent to assure the strongest level of field supervision is available.

  - Field Supervisors should also be available to focus their efforts on this task without the distraction of other concurrent assignments.

  - Adequate field supervision will be provided.  Sufficient manpower has been allocated.

Facilities

- Fire Protection needs final review/approval of Jeanes

  - Determination of requirements for Fire Extinguishers to be established and Fire Extinguishers to be located as required.

  - Jeanes has provided the required guidance.

- Flame permits are not yet issued for the TRC.  Issued on a daily basis.

- The standing platforms at the winding station should be reviewed by IH for tripping hazard and remediated as appropriate.  3rd platform is being provided, railings are not required.

- The “clean room” for TRC operations is not complete. Is it complete enough for safe initial operations?  It is ready.  JC to contact Dori re concerns.