-----Original Message-----
From: Raymond A. Camp 
Sent: Tuesday, May 23, 2006 10:29 AM
To: Hutch Neilson
Cc: Wayne T. Reiersen; Michael E. Viola; John W. Edwards
Subject: NCSX ACC Review of FPA Station #1

The NCSX ACC met on Friday, May 19th to review Project preparations  
for the Field Period Assembly (FPA) area, station 1.  In attendance  
from the Project were Hutch Neilson, Wayne Reiersen, Mike Viola, and  
John Edwards, along with the ACC team (Camp, Mueller, Gentile,  
Carnevale, Makiel, Wrigley, Levine).

In preparation for this meeting, the ACC Team was asked to read  
electronic copies of the Manufacturing Facility Hazard Analysis, the  
Manufacturing Facility Operations Plan, the FPA MIT/QA Plan, the  
Receipt Inspection Procedure, and a draft of the Station #1 assembly  
procedure (FPA-001).

The meeting began with an overview of the FPA process and stations  
given by Reiersen, Viola and Edwards.  This was a question and  
discussion session focused on the ACC charge of reviewing the safe  
operation of the FPA station; both personnel and equipment safety.

After the discussion we toured station #1 in the NCSX mechanical  
assembly area (formerly the TFTR Test Cell).

The consensus of the ACC members is that there are no "show stoppers"  
in terms of hazards identification as shown in Project documents,  
safety controls as implemented in procedures, or personnel training  
issues.  We did, however, identify some good practices and  
opportunities for further improvement.

The Good Practices we noted are:

1) Verification of Metrology by the vendor, Major Tool.  Metrology  
has always been seen as a challenge for NCSX and the Project  
continues to learn and improve the tools.  The FPA process is  
benefitting from continued effort in this area.

2) The development of port tab identifiers and their use as clocking  
checks is an innovative way to reduce fabrication errors when  
reattaching the ports to the vacuum vessel.

3) The Project is and has been proactive in many of the opportunities  
for safety improvement (see below) and has moved to address them  
aggressively.

4) The general design of the manufacturing procedures has been  
descriptive text with checklists/travelers as attachments.  This is  
effective in the coil winding activities and the FPA process is  
benefitting with similar procedure design.

Improvement Opportunities:

Tour Control - with the ramp up of the FPA effort, the manufacturing  
area will be busy and crowded.  Keeping tour groups out of hazardous  
and sensitive areas can be challenging.  Limiting when tours can  
enter (already implemented at the time of this report, to reduce  
metrology errors), sturdier fencing, floor striping and tour guide  
training were offered as ideas to help in this effort.

Lighting in the FPA work area - the indirect lighting is inadequate  
for the FPA manufacturing work, and the Project is moving to improve  
the situation.  As a minimum, portable task lighting will be  
employed, though station lighting mounted on the North Shield wall  
and re-fixturing of the indirect lighting has also been proposed.

FPA VV entry - It is clear that personnel entry into the VV segments  
will be necessary under a variety of circumstances.  For station #1  
activities it is not a  "permit required" space as long as no  
additional hazards are introduced.  For inspection and QA purposes  
this means only a JHA is required and confined space training is not  
required.  Use of portable lighting should be reviewed with IH.   
Certainly when welding or grinding must be performed in the VV, a  
permit, trained personnel and a safety watch will be required.

Manufacturing Area Trip Hazard - The cover on the old Diborane trench  
could trip someone working in the area.  Modifying the cover or  
removing it and filling in the trench could eliminate this hazard.