________________________________

From: Wayne T. Reiersen 
Sent: Monday, August 14, 2006 11:40 AM
To: Wayne T. Reiersen; Bradley E. Nelson; 'Kevin Freudenberg (freudenbergk@ornl.gov)'; 'xdw@ornl.gov'; Geoffrey J. Gettelfinger
Cc: Hutch Neilson; Charles L. Neumeyer; Paul Sichta; Subrahmanya Ramakrishnan; Mike Williams; Arthur W. Brooks; Irving J. Zatz; mjc@ornl.gov
Subject: Peer review on strain gages and C1 testing

 

Folks,

 

We would like to hold a peer review on the plan for installing fiber optic strain gages and re-testing the C1 coil on Friday, August 18 at 10am.  PPPL folks will meet in the Engineering Conference Room.  Remote participants can dial in on 866.718.9081 passcode 706670.

 

I would like to invite Charlie Neumeyer, Paul Sichta, Raki Ramakrishnan, Irving Zatz, and Art Brooks to serve with me on the review committee.  The agenda will be as follows:

 

Proposed instrumentation and test plan for C1 testing (ORNL)

Suitability of fiber optic strain gages for use in a cryogenic, pulsed magnetic field environment (ORNL)

R&D plans (ORNL)

Cryostat cooling and LN2 supply system modifications (Gettelfinger)

Cost and schedule for re-testing C1 with fiber optic strain gages (ORNL/Gettelfinger)

 

Please advise if this time if inconvenient for anyone.

 

Thanks,

 

Wayne

 

________________________________

From: Wayne T. Reiersen 
Sent: Thursday, August 10, 2006 10:54 AM
To: Wayne T. Reiersen; Bradley E. Nelson; 'Kevin Freudenberg (freudenbergk@ornl.gov)'; 'xdw@ornl.gov'; Geoffrey J. Gettelfinger
Cc: Hutch Neilson; Paul Sichta
Subject: RE: Strain gages and C1 testing

 

Minor update on schedule attached.

 

________________________________

From: Wayne T. Reiersen 
Sent: Thursday, August 10, 2006 8:22 AM
To: Wayne T. Reiersen; Bradley E. Nelson; 'Kevin Freudenberg (freudenbergk@ornl.gov)'; 'xdw@ornl.gov'; Geoffrey J. Gettelfinger
Cc: Hutch Neilson; Paul Sichta
Subject: RE: Strain gages and C1 testing

 

A tentative schedule for resolving strain gage issues and re-testing in C1 is attached.  Comments are welcome.

 

________________________________

From: Wayne T. Reiersen 
Sent: Wednesday, August 09, 2006 12:02 PM
To: Bradley E. Nelson; Kevin Freudenberg (freudenbergk@ornl.gov); xdw@ornl.gov; Geoffrey J. Gettelfinger
Cc: Hutch Neilson; Paul Sichta
Subject: Strain gages and C1 testing

 

Folks,

 

There was a telecon on Monday to discuss options for improved strain gage measurements and additional testing of the C1 coil.  The plan forward could be characterized as follows:

 

*        Use fiber optic strain gages in place of resistance strain gages

*        Select a fiber optic gage (and data acquisition system) and procedure for mounting [Nelson]

*        Verify its operability in cryogenic testing at ORNL [Nelson/Freudenberg]

*        Finalize the design of the coil assembly (including all instrumentation and the collection/termination of coolant tubes) [Williamson]

*        Finish the C1 coil per the design of the finished coil assembly.  Include additional strain gages as appropriate for testing. [Chrzanowski]

*        Address performance and operational deficiencies in cryostat cooling and LN2 supply [Gettelfinger]

*        Re-test the C1 coil after NSTX comes back on line [Gettelfinger]

 

We plan on having a peer review of this plan, tentatively on Friday, August 18 at 10am.  The formal announcement is awaiting confirmation by Nelson that the gages do indeed appear capable of working in our application.  Additional action items include the following:

 

*        Verify that FISO gages work in an LN2 environment.  Contact Jim Tsai (SNS/ORNL) and Mathew Cloutier (FISO). [Nelson]

*        Get NSTX gage and data acquisition info from Neumeyer [Reiersen]

*        Provide overall schedule for major activities leading up to C1 re-testing [Reiersen]

*        Prepare for peer review

o       Summary of experience with F/O strain gages to date, basis for confidence that they can be successfully used [Nelson]

o       Cost estimate for F/O strain gages and data acquisition [Nelson]

o       Plans for addressing performance and operational deficiencies in the cryostat cooling and LN2 supply including cost and schedule estimates [Gettelfinger]

o       Cost and schedule estimates for re-testing C1, incremental cost of testing other coils [Gettelfinger]

 

The biggest concern raised during the telecon was that the FISO gages were rated for operation in the range of -40C to some higher temperature.  Following the call, I dug around on the Web and stumbled across something called a fiber Bragg grating strain sensor.  Apparently, they take a single fiber, and write fiber Bragg gratings on them.  20-30 (each one being a strain gage) can be written on a single fiber and interrogated via multiplexing.  They can be embedded in a composite structure during fabrication (!) or applied to a surface.  In fact they have been used to monitor strain in a glass-epoxy composite during the cure process.  They have been used at cryogenic temperatures and are immune to EMI.  They sound great, especially for monitoring the strain in a winding pack, but may be too developmental.  We should consider them as an option.  I have attached a couple of PDFs on them for your reading pleasure.

 

Wayne