Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19612

Date: 04/14/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:1

Customer P.O.:

/ VVSA # 1 Port Dome B installation

Part:

VVSA 1

Serial No.:

2

Revision:

SE122-007

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

The face of port 18B is under the low limit. The face checks from -0.128 / -0.175.

Proposed Disposition:

CONTINUE WITH FINAL CLEANUP OPERATIONS OF THE PORT EXTENSION SUB-ASSEMBLY

SUBMITTING TO PPPL FOR APPROVAL WITH A RECOMMENDATION OF USE AS IS.

NOTE THE ANGULAR LOCATION IS WITHIN TOLERANCE, THE PORT IS MERELY SHORTER THAN

ALLOWABLE BY DRAWING GD&T.

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19612

This is for:  VVSA # 1 Port Dome B installation  SE122-007

Problem:

The face of port 18B is under the low limit. The face checks from -0.128 / -0.175.

MTM Recommended Disposition:

CONTINUE WITH FINAL CLEANUP OPERATIONS OF THE PORT EXTENSION SUB-ASSEMBLY

SUBMITTING TO PPPL FOR APPROVAL WITH A RECOMMENDATION OF USE AS IS.

NOTE THE ANGULAR LOCATION IS WITHIN TOLERANCE, THE PORT IS MERELY SHORTER THAN

ALLOWABLE BY DRAWING GD&T.

Project Disposition:

Accept as is.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: