PPPL Quality Notes for the Week of October 17, 2005

Teleconference Tuesday 9 AM EST (877) 952-1506, Passcode: 833648

Closed Items:

Weld and G-11 material certifications missing from MTM documentation package were provided in hardcopy. Note that these certifications must be added to the digital package (see 2.8.6).

The draft revised MetalTek casting MTS and Shim MIT/QA Plan were both conditionally approved (10/11 email).  Copies of the actual issued versions, with the noted changes (one per document), must be provided to PPPL. (E-7 & E-8)

Pending from EIO:

Report of the outcome of EIO investigation into the cause of the thin A-1 casting wall and actions to ensure wall thickness consistency on subsequent Type A castings, as well as, to minimize the chances of recurrence on the Type B casting. It is noted that initial measurements of A-2, taken 10/5, show acceptable wall thickness and that better assembly methods are the suspected difference. (E-2)   Status:  Due 10/25/05.

Update MetalTek CA1323 - originally for erroneous reported sulfur and phosphorous values  for C-1 through C-4, A-1, & 11 shims, but now also addressing erroneous values for Manganese on all items poured to date which includes at least A-1, C-1 thru C-5, the C-1 shim, and the 11 shims poured as a batch for Type A & C castings.  (E-3 & 4) Status:  Still outstanding.

MetalTek is having a Stellalloy standard characterized for use on their spectrometer and will use this reference standard for all future analyses. Wisconsin Centrifugal has characterized the standard.  It is at another lab for 2nd characterization as of 10/3. Status:  Chuck will follow up and advise.

Starting with Casting C-5, all chemistry will also be analyzed at Wisconsin Centrifugal as a check of the MetalTek results. PPPL is awaiting C-6 results to close this item.

Update MetalTek documentation packages and update spreadsheets to include the MetalTek chemical analysis with notes addressing Mn, S, & P, plus the Wisconsin Centrifugal analysis (ref. 2.2, above). This applies to the submitted and reviewed C-1 and C-2 packages as well as to the A-1 and C-3 packages. (E-5) Status:  EIO notes that due to spectrometer problems the chemistry will be inaccurate.  Wisconsin Centrifugal product analysis should be used in the data package but the ladle analyses will be filed with CA 1323.

Update MTM NCR17746 for gouges & dent on C-1 with corrective action.  DCMA to verify corrective action. Status:  Need paperwork to close this. Roy will check with Kevin on the status and advise later today.

Provide MTK mechanical test results at -320F for Lincoln Lot # 3018513/78308 Status:  Chuck will check with lab on status and advise later today.

Provide MTK NCR(s) for noncompliant chemistry of Metrode Lot # WO21735 and Metrode Lot # WO19711 weld material. NCR’s must identify the castings on which this material was used. Note that these lots conform to EN1600.  The Lincoln material used by MTK (LNM 4455) and the Metrode material used by MTM (ER316MnNF) both comply with EN12072, the standard from which the NCSX-CSPEC-141-03-09 chemistry table was derived. (E-11) Status:  Metrode lots used do not meet the Cspec as it currently defines the chemistry.  PPPL needs to consult with Bob K. and Dick Reed to see if EN1600 is acceptable chemistry.  (Major difference is 3.4% Mn for En 1600 and 5-9% (typically 7%) for the LNM4455.)  The spec will have to be revised to either allow EN1600 and LNM4455 OR restrict the alloy to only the Lincoln LNM 4455.   Frank and Phil will consult with Bob and Dick today.

Submit MTM special process personnel qualification package. (E-12) Note: the LPI certification was hand delivered during 10/13 visit.  MTM will provide a more detailed document, as discussed with PPPL.  Status:  Pete will provide today.

Address comments from PPPL review of MTM C-1 data package, emailed 10/13, which included:

Provide corrected electrical inspection results.

Report surface finish for each flange separately, the “L” sections of the Tee (125 requirement) separately from the rest of Tee (250 requirement), as well as the poloidal break area and other machined areas (the lead block area?) each reported separately.

Include surface inspection grid. (going forward)

Address the 4” x 4” and 2” x 2” dimensional grids that, in some locations, were not obtained.

Provide completed shop travelers or process sheets.

Include missing certifications for weld material, identified as Items #8 & #9 (mc106164.tif & mc106579.tif) in the TOC, and for G11 flat sheet, item #10, (mc107081.tif) in the digital package.

Pending from PPPL

Review and disposition MTM NCR NC 18297 for dimensional nonconformances for C1. (due 10/14)  Status:  Complete by 10/21.

Review and disposition MTM NCR NC 18315 for missing dimensional inspection data for C1 (due 10/14) Status:  Complete by 10/21.

Review and disposition of CA 1379 addressing unsuccessful A-1 Casting weld filler metal test and the re-test information sent on 9/15.  CA is approved, PPPL needs to track down signed copy or sign another copy!  Status:  Complete by 10/21.

Review MetalTek special process personnel qualifications. (E-6) DCMA has reviewed these. PPPL will also review, but with lower priority.  Status:  Low priority – PPPL is only a second check.  Not holding up anything.

Advance review of preliminary MetalTek documentation packages for:

C-2 (E-1), note: partially reviewed.  Comments sent to EIO on 10/17.  Status:  Frank sent comments on partial review –didn’t look at C3 or A2 yet.

A-1 (E-9),

and C-3 (E-10). note that these packages are still being updated by EIO and will be reviewed by PPPL as time permits to reduce delays later.

Include specification and drawing changes as a discussion topic in weekly QA teleconferences.

Discuss radiography acceptance standard.

Discuss changing post-machining LPI acceptance standard from A902 Level II to Level I.  (LI  max  allowable Linear. 1/16”, nonlinear 1/8” -- LII max. allowable Linear 1/8”, nonlinear 3/16”)

Discuss, if ready, new tolerances for spherical seats.

Discuss, if ready, new tolerances for the female wing area.

PPPL will send out drafts of the CSPEC and drawing changes today.  There will be a conference call at 2 pm EDT Thursday to get EIO’s feedback.