PPPL Quality Notes for the Week of October 31, 2005 11/1 Update

Teleconference Tuesday 9 AM EST (877) 952-1506, Passcode: 833648

NEWS:  C4 Has been shipped from MTK on 10/31!

Closed Items:

MTM LPI certification was posted 10/28.  The posted document is acceptable.  The certification package may be reviewed during an onsite visit. (E-12)   DONE!

Copies of the actual issued versions of revised MetalTek Shim MIT/QA Plan & MTS posted late 10/31. (E-8)  Done!

Pending from EIO:

Update outstanding C-1 NCR’s with documentation of completion (DCMA signoff desired, but not mandatory) of corrective action(s).  Note:  C1 NCR’s are closed in MTK’s system- Frank will review Zip file that is thought to contain all of these.  Roy notes that 2.1.3 and 2.1.5 are missing yet in the Zip file – Kevin will check.

MTK chemistry CA 1323 (2.2 below),

MTM tool gouge NC17399 (1st weld repair), (E-18)

MTM tool gouge NC 17452 (flange face gouge weld repair), (E-19)

MTM tool gouge NC 17746 (gouges & dents), (E-16)

MTM tool gouge NC 18022 (Tee tool gouge weld repair), (E-20) This is actually a C-2 NCR.  Missing are NC18236 & 18238.

MTM tool gouge NC 18237 (tool gouges-blend). (E-21)

Update MetalTek CA1323 - for erroneous reported chemistry (sulfur and phosphorous values for C-1 through C-4, A-1, & 11 shims and Manganese on those castings, plus C-5).  (E-3 & 4) Note:  Will be closed once the new standard is used for the first time to verify its acceptability.

MetalTek is having a Stellalloy standard characterized for use on their spectrometer and will use this reference standard for all future analyses. Wisconsin Centrifugal has characterized the standard.  2nd lab characterization under evaluation as of 10/25.   Note:  MTK is awaiting return of the standard from the 2nd lab. This item will be closed once the new standard is used for the first time to verify its acceptability.

Starting with Casting C-5, all chemistry will also be analyzed at Wisconsin Centrifugal as a check of the MetalTek results. PPPL has seen the results of chemical analysis from Wisconsin Centrifugal for C-5 and C-6.

For the submitted C-1, C-2, C-3 & A-1 documents, update MetalTek chemistry in the documentation packages and spreadsheets to report the post-PM MetalTek Product Analysis with the Wisconsin Centrifugal results as validation. (ref. 2.2, above). As of 10/28, the C-1 package is updated and posted. (E-5)

Address comments from PPPL review (10/13) of MTM C-1 data package, which included (E-5):

Provide corrected electrical inspection results for C-1. (E-15) Document posted 10/28. This needs to be incorporated into the C-1 documentation package.

For future castings, report surface finish for the “L” sections of the Tee (125 requirement) separately from the rest of machined areas (250 requirement).  Report location and extent for all out of tolerance areas separately. (E-14)

For future castings, include surface inspection grid. For magnetic permeability, agreed to have DCMA witness and have photos taken in progress.  This will not be complete mapping.  Dimensional inspection grid should be apparent from results.

Address the 4” x 4” and 2” x 2” dimensional grids that, in some locations, were not obtained. (E-17)  MTM proposed handling as a revision to MTM NCR 18315.  A revision was posted to the EIO FTP site on 10/28.  1) The NCR was not identified as a revision.  2) The NCR did not address how the grids were to be assured on future castings. Note that this NCR identifies areas not inspected.  It should be clear as to which, if any, would not be inspected on future castings.  Note:  MTM is able to edit NCR’s that have not been acted on.  NCSX prefers that revisions be indicated to avoid confusion.  On (2), MTK had internal meetings to clarify grid requirements – MTM re-programming CMM heads to get the required grid.  Proposed disposition needs to state this.

For C-1 and future castings, provide completed shop travelers or process sheets. C-1 document posted 10/28. This needs to be incorporated into the C-1 documentation package.  Note:  Looks good – needs to be incorporated into C1 doc package and should be similar in all other doc packages.

Include missing C-1 certifications for weld material, identified as Items #8 & #9 (mc106164.tif & mc106579.tif) in the TOC, and for G11 flat sheet, item #10, (mc107081.tif) in the digital package.  Hardcopies of the weld material certifications showing chemical composition and typical mechanical properties at room temperature (RT) and CVN at -193°C were provided, but actual mechanical properties at 77k and 293K have not been seen. Per MTM, info provided in initial PQR for MTM weld procedure. PPPL reviewed PQR433 mechanical certifications.  These contain CVN at RT & -196°C.  It is not clear that they provide all-weld-metal tensile results at these temperatures.

Report of the outcome of EIO investigation (CA 1347) into the cause of the thin A-1 casting wall and actions to ensure wall thickness consistency on subsequent Type A castings, as well as, to minimize the chances of recurrence on the Type B casting. While it is noted that initial measurements of A-2 show acceptable wall thickness, this will remain open until the complete A-2 dimensional inspection results are evaluated.  (E-2)  Note:  MTK may want to check A3 yet before concluding that the setup was the root cause of the thin wall in A1. On a somewhat similar situation, Chuck notes that C6 had gas inclusions in some areas that are thought to be caused by moisture – humidity was high on that day.  Joe will update more on Friday.

Copy of the actual issued versions of revised MetalTek casting MTS (conditionally approved - 10/11 email), with the noted changes, must be provided to PPPL. (E-7)  PPPL comments/conditional approval re-sent 10/25. Note:  Chuck projects a due date of 11/4.

EIO to evaluate practicality of using the casting summary spreadsheets as status documents in addition to document package indexes. Note:  For EIO’s consideration.

EIO/MTM input on PPPL C-1 NCR’s 3617, 3618, 3619, 3620, & 3621. Kevin will provide by 11/4.

Pending from PPPL

Review and disposition MTM C1 NCR NC 18297 for dimensional nonconformances. (due 10/21)  Overdue  NOTE:  This is an extremely long list that requires cross referencing with other documents.  The main issue is if any tolerances/requirements can be revised for future castings – NCSX is reviewing.

Review and disposition MTM C1 NCR NC 18315 for missing dimensional inspection data. (due 10/21)  ON HOLD - MTM will revise with proposed disposition.   NOTE:  PPPL (Jim and Phil) will visit MTM next Wednesday, 11/9 to review C2 while it’s still on the U5.   Frank will make arrangements for his visit the week of 11/14.  Ship date for C2 cannot be set until deviation list is dispositioned.  EIO requests that we formally authorize them to proceed on C2 based on their ROM estimate submitted – NCSX will aim at getting authorization by the close of today.

Disposition outstanding PPPL C-1 NCRs: (requires EIO input – see 2.8, above)

PPPL 3617 - MTM hole numbering, (E-13)  MTM will give input on 3.3.1 thru 3.3.5 to EIO by 11/4–NCSX will aim at resolving by 11/8.

PPPL 3618 - MTM PB Fasteners,

PPPL 3619 – Cooling Tube hole drilling,

PPPL 3620 – PB Shim contour,

PPPL 3621 – MTM back spot face/thru-hole interference.

Review and disposition of CA 1379 addressing unsuccessful A-1 Casting weld filler metal test and the re-test information sent on 9/15.  CA is approved, PPPL is signing another copy (due 10/21)

Review and disposition MTK CA 1423 for noncompliant chemistry of Metrode Lot # WO21735 and Metrode Lot # WO19711 weld material. Note that these lots conform to EN1600.  The Lincoln material used by MTK (LNM 4455) and the Metrode material used by MTM (ER316MnNF) both comply with EN12072, the standard from which the NCSX-CSPEC-141-03-09 chemistry table was derived. MTK notes that weld procedures (PQRs) were based on the Metrode material. PPPL to evaluate whether EN1600 is acceptable for weld material and if so, modify the NCSX-CSPEC-141-03 chemical table.  EN1600 allows lower levels of Cr (15-18 vs. 16.5-19.5) and Ni (14-17 vs. 15-18) and much lower levels of Mn (1-4 vs. 5-9). (E-11).  Note:  NCSX looks to accept the use of both weld alloys and is updating  the spec accordingly – draft will be circulated today.

Review MetalTek special process personnel qualifications. (E-6) DCMA has reviewed these. PPPL will also review, but with lower priority.

Advance review of preliminary MetalTek documentation packages for:

C-2 (E-1), note: partially reviewed.  Comments sent to EIO on 10/17.

A-1 (E-9) and C-3 (E-10). Note that these preliminary packages are still being updated by EIO and will be reviewed by PPPL as time permits to reduce delays later.

Specification and drawing changes.  Draft revision 10 of NCSX-CSPEC-141-03 changes are still under discussion.  These include:

Radiography acceptance standard proposed changes – retain “high stress areas” but reduce area and open acceptance standard (.080 vs. .060 major dimension).  EIO/PPPL teleconference planned for 11/4, 1:30 PM EST.

Changing post-machining LPI acceptance standard from A902 Level II to Level I.  (LI  max  allowable Linear. 1/16”, nonlinear 1/8” -- LII max. allowable Linear 1/8”, nonlinear 3/16”) MTM indicated this was no problem as they currently check the entire tee to the LI standard anyway (easier than having 2 acceptance standards).

Also coming are drawing changes including proposed new tolerances for spherical seats and proposed new tolerances/possible machining of the female wing area.