Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 18609

Date: 11/28/05

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-2441

Contact:

Mike Viola

S-04286-F

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:7

Customer P.O.:

/

Part:

9/7

Serial No.:

1

Revision:

SE122-018

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

MAGNETIC PERMEABILITY TO BE LESS THAN 1.02

FLANGE OUTSIDE OF GROOVE CHECKS GREATER THAN 1.05 BUT LESS THAN 1.1

IN GROOVE MAGNETIC  PERMEABILITY CHECKS GREATER THAN 1.1 BUT LESS THAN 1.15

Proposed Disposition:

Customer disposition required.  Condition is slightly worse than prevously reported.

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC18609.

This is for SE122-018

Please review and provided disposition.  This NCR is for a Lot 7 Port 4 Flange that checked o.k. prior to machining and was not included with the previous submittal.  I already submitted NCR 18452 but the condition appears to be slightly worse for this inspection so we'll need you to take a second look at this part.

Problem:

MAGNETIC PERMEABILITY TO BE LESS THAN 1.02

FLANGE OUTSIDE OF GROOVE CHECKS GREATER THAN 1.05 BUT LESS THAN 1.1

IN GROOVE MAGNETIC  PERMEABILITY CHECKS GREATER THAN 1.1 BUT LESS THAN 1.15

Project Disposition:

Use as is

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: