Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19667

Date: 04/24/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:1

Customer P.O.:

/

Part:

1-4A

Serial No.:

2

Revision:

SE120-004

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

The port 4 a is out of tolerance for position and height.

The position checks 0.278 tolerance is 0.250.

The face height checks from -0.112 / +0.102.

Proposed Disposition:

USE AS IS

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

/Open

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19667

This is for:  SE120-004 VVSA # 1 Port 4a deviation

Problem:

The port 4 a is out of tolerance for position and height.

The position checks 0.278 tolerance is 0.250.

The face height checks from -0.112 / +0.102.

MTM Recommended Disposition:

USE AS IS

Project Disposition:

Accept as is.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: