Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 20069

Date: 07/27/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:2

Customer P.O.:

/ VVSA # 2

Part:

1

Qty:

2

Revision:

SE120-004

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

The length of port 17a checks from -0.208 / 0.234.

The length of port 4a checks from -0.091 / +0.112.

The length of port 4b checks from -0.090 / +0.121.

Port Dome is slightly misaligned after trimmiming and re-installing (reference photos sent to PPPL via email

07Jun2006)

Proposed Disposition:

Propose:  USE AS IS

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

/Open /WO:65678-2

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC20069

This is for:  VVSA # 2 Profile SE120-004

Problem:

The length of port 17a checks from -0.208 / 0.234.

The length of port 4a checks from -0.091 / +0.112.

The length of port 4b checks from -0.090 / +0.121.

Port Dome is slightly misaligned after trimming and re-installing (reference photos sent to PPPL via email

07Jun2006)

MTM Recommended Disposition:

Use as is

Project Disposition:

Use as is

From: Thomas G. Brown 
Sent: Thursday, July 27, 2006 12:12 PM
To: Michael E. Viola; Phil Heitzenroeder; Cole, Michael J.; Paul Goranson (goransonpl@ornl.gov); Bradley E. Nelson
Subject: VVSA2 NCR review

Mike Cole, Paul Goranson and I have reviewed the three MTM NCR’s listed below and provide the following disposition and/or comments.

NCR 20069:  We agree with the MTM disposition.  Use as is.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: