Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Continued to develop details and procedural order of MIT and QA steps for reports (deliverables 3.1.1, 3.1.2 and 3.1.3).

- Coordinated with sub-contractor Nu Vacuum on respective tasks for preparation of deliverables 3.1.1, 3.1.2 and 3.1.3.

- Continued research on measurement and verification systems and techniques.

- Developed structure for report format.

- Submitted Monthly Planned Cost Report.

Plan for Next Week

- Submit deliverables 3.1.1, 3.1.2, and 3.1.3 to PPPL

- Continue assessing and compiling expected costs to report in deliverable 3.1.4.

- Continue research for deliverables 3.1.1, 3.1.2, and 3.1.3 that will carry over into 2.2.1 MIT and QA Plans for the PVVS.

Issues and Concerns

- Rohwedder would like to set up a technical discussion for the morning of Wednesday, 5/28/03 with PPPL NCSX members to cover some remaining questions.  Please notify Bob Williams by Tuesday afternoon as to a convenient time for PPPL.