Originators:	B. Williams PM

J. Gass ME

J. Budd ME

# Accomplishments for Last Week

- Had conference call with PPPL to discuss Vendor issues.

- Working with Coors Tek to bring them up to speed on this project and having them prepare certification documentation for PPPL review.

- Had 2 conference calls with Coors Tek after speaking with PPPL.

- All Pro-E modeling of Diesets are complete.

- Researching alternate vendors.

Plan for Next Week

- Continue working with Coors Tek on project details and certification documentation (conference call scheduled for Tuesday @ 2PM).

- Discuss potential dates for face-to-face meeting and discussions with Coors Tek.

- Continue to research alternate vendors.

Issues and Concerns

- Schedule is uncertain at this time.