Closeout Notes for NCSX System Analysis & Technical Assurance

WBS 82,  Job #8204

The NCSX System Analysis and Technical Assurance Job provided supporting analyses for a number of  activities including:

• Analyzing field errors and managing field error budgets for as-designed conditions, out-of-tolerance conditions, eddy currents, and magnetic materials.  Includes the disposition  of nonconformance reports (NCRs).

• Providing analysis support to the metrology and dimensional control efforts for troubleshooting problems as well as production and assembly activities.

• Analyzing options for optimally aligning modular coils based on physical and magnetic measurements.

• Performing global analyses which are outside the scope of individual subsystems.  Analyses include electromagnetic analyses to determine coil inductances, fields, forces; global structural modeling to determine overall structural behavior, mechanical interface loads, and operating limits.  (Global seismic analyses was performed as part of the base support structure design in WBS 15.)

• Providing independent assessments of the design adequacy and risks for critical systems and design features.  Facilitate resolution of critical issues.

Specific activities that were in progress at the time of project termination that would need to be resumed if the project goes forward at a future date are given below. At each link is a README.txt file that gives additional information specific to the task.

Support for  Metrology and Machine Assembly:

Station 1 – Modular Coil Winding

All Modular Coils have been wound and the current centers have been calculated

and archived for future physics needs.

http://ncsx.pppl.gov/NCSX_Construction/Dimensional_Control_Metrology/Dimension_Control/Module_Coil_Windings/Final_Current_Centers/

The as-wound current centers have been used in the determination of the

Coil Realignment Matrices which are also archived.

http://ncsx.pppl.gov/NCSX_Construction/Dimensional_Control_Metrology/Dimension_Control/Module_Coil_Windings/Final_Current_Centers/

Station 2 – Half Period Assembly

Coil Alignment Calculator tailoring/support for subsequent HP Modules

http://ncsx.pppl.gov/NCSX_Engineering/FieldPeriodAssy/Station%202%20-%20HP%20Asembly/

Shim Sizing Calculations including application of Coil Realignment Matrices

http://ncsx.pppl.gov/NCSX_Engineering/FieldPeriodAssy/Shim%20Sizing/

Station 3 – Assembly of Half Period over VV

HP Alignment Calculator Support

http://ncsx.pppl.gov/NCSX_Engineering/FieldPeriodAssy/Station%202%20-%20HP%20Asembly/

Development of Laser Traces based on as-built Laser Screens and Laser Alignment

http://ncsx.pppl.gov/NCSX_Engineering/FieldPeriodAssy/Station%203%20-%20Assembly%20of%20HP%20over%20VV/

Station 5 – Field Period Assembly -  and Station 6 – Final Machine Asembly

Assembly activities were not started but it was anticipated that some of the

Alignment Calculators developed to aid in Station 2 and 3 would be modified as

needed here.

Field Error management:

The reintroduction of trim coils into the project baseline help assure we had the ability to deal with anticipated field errors and also provide ample margin for dealing with additional field errors arising from coil out of tolerance conditions (on fabrication and assembly) and other non-conformances (ie magnetic permeability issues). It is expected that further numerical evaluation of these conditions would be necessary should they arise. Tools are in place (ie VACISLD Code) to support this.

For more information see:

http://ncsx.pppl.gov/NCSX_Engineering/Analysis_Reports/index_AnalysisRpts.htm

It is possible that the coil realignment strategy may be expanded as Half Period Assemblies are completed and as-built metrology becomes available to try to recover from field errors introduced by HP or even FP realignment. This has not yet been started or proven to be effective. The approach taken would be similar to what was done for Coil Realignment.