Field Period Assembly Dimensional Control Plan– Station 1

B. Stratton – 11/22/05

Rev. 0

(Note: Questions/open issues in italics.)

This plan describes the dimensional control steps required for Station 1 of NCSX Field Period Assembly (Vacuum Vessel Prep). This includes: initial inspection of the VVSA, marking the locations of the flux loops and heating/cooling tube clamps, installation of the flux loops and routing of the leads, installation of the H/C tubes, and termination of the flux loops. There are three Field Period Assemblies (FPAs). FPA 2 will have 138 flux loops as shown in figure 1, and FPAs 1 and 3 will have ten loops. There will also be four toroidal voltage loops mounted on the surface of the VVSA (figure needs to show these) and 16 flux loops on each of the three vacuum vessel spool pieces. The latter are not installed on the VVSA and are therefore not covered in this plan. We will work to a Pro-E model for each Field Period Assembly (FPA) showing the flux loops, the routing of their leads, and the H/C tubes. The goal is to end up with the flux loops, flux loop leads, and the H/C tubes installed as shown for FPA 2 in figure 1. (Need similar figures for FPAs 1 and 3.)

This document is not a procedure. It is meant to provide an overview of the dimensional control strategy for Stage 1 and to provide input into the fabrication and metrology procedures.

- Review metrology data supplied by Major Tool before VVSA is shipped. Issue a memo stating summarizing the measurements with a recommendation on whether or not the VVSA should be shipped. Hold a meeting to approve shipping the VVSA.

- Receive VVSA and perform visual inspection.

- Mount VVSA on VV prep fixture at the +30° position as shown in figure 2. Which position to start with? How many positions will be needed for complete access to the VVSA with the Laser Tracker? May need 3 or 4 VVSA positions to make measurements of entire surface. Do we need more than one position of Laser Tracker with VVSA in a given position?

- Set up Laser Tracker and measure fiducials provided by MTM. Perform a best fit to the fiducial measurements. Verify that VVSA mounting in support fixture is rigid enough that movement of VVSA during Laser Tracker measurements is not a source of error. (If this is a problem, additional bracing of VVSA may be needed.) Check to see that measured fiducial locations are close to nominal values supplied by MTM. Note: MTM’s monuments are ¼” precision reamed holes. Do we have Laser Tracker monuments on posts that will fit these holes? If not, need to buy some. Do we need to do measurements of MTM’s fiducials with the Romer Arm to put them into the CAD model before we can make Laser Tracker measurements? Should the fiducials at the ends of the large vertical ports should be excluded since T. Brown’s calculations show large deflection when the VVSA is mounted on the support fixture? May want to rely on monuments on neutral beam port and parting flanges. Add figure showing fiducial locations. Do we need Laser Tracker mounting points on both sides of Station 1?

- Measure VVSA surface with VVSA positioned at the +30° and -30° positions. (Other positions needed to access entire surface?) Spot check MTM’s measurements in random locations spread out over VVSA surface. Perform more detailed measurements where MTM’s measurements indicate show largest deviations from nominal values, especially in any out of tolerance areas. Inspection pattern to use? Note: in general, fiducials will need to be re-measured and new alignment to the VVSA performed each time it is rotated.

- Mark flux loop template locations (four per template) and H/C tube mounting clamp stud locations on VVSA using Laser Tracker. This shall be done using a Pro-E model that includes the flux loops, H/C tubes, and flux loop lead routing. The flux loop template locations and H/C tube stud locations shall be marked using a punch. The flux loop template locations shall be labeled on the VVSA according to the same flux loop identification scheme used to label the templates. A circle representing with a diameter representing the larger of the region required by the stud welder or footprint of the H/C tube pads shall be drawn around each stud mark. The stud marks shall be connected by lines drawn on the VVSA indicating the nominal paths of the H/C tubes. The flux loop template locations shall be marked to ±1 mm (0.040”) or better, except for the loops at the symmetry points, which shall be marked to ±0.25 mm (0.010”) or better. The H/C tube stud locations shall be marked to ±3 mm (0.120”) or better. The entire VVSA shall be marked before proceeding to the next step, rotating it on the support fixture as needed to access the entire surface with the Laser Tracker.  Need to identify the VVSA positions on the VV prep fixture needed for marking. The VVSA shall be marked in several places with arrows indicating the positive toroidal direction. (Need to define this, e. g., clockwise when viewed from above.)

- The flux loop templates shall be installed on the VVSA according to the marks applied in the previous step, as shown in figures 3 and 4. The templates shall be installed to within ±4 mm (0.160”) of the marked locations, except for the loops at the symmetry points, which shall be installed to within ±0.5 mm (0.020”) of the marked locations. This shall be done by aligning the four semicircular cutouts on the template edge with the four marks corresponding to that template. The arrow on each template shall be aligned with the arrows marked on the VVSA indicating the positive toroidal direction. During installation of the templates for the loops at the symmetry points, it may be necessary to make additional measurements with the Laser Tracker (or Romer Arm?) to ensure placement within ±0.5 mm (0.020”) of their nominal locations. During template installation, check to see that adequate space between loops is maintained where needed for lead routing according to the Pro-E model and that adequate clearance between the H/C tube pads/stud welder footprint and the loops is maintained. If necessary, the positions of the flux loop templates may be moved by up to 4 mm (0.160”) in any direction to resolve interferences. An exception is the templates at the symmetry points, which may not be moved from their nominal locations. During this process, the positions of the H/C tube studs may be moved by up to 1” (more?) in any direction to resolve interferences.

- Install flux loops and Remove templates with VVSA in the +30° and -30° positions. The radial build of the flux loops should not exceed 1/16” at any location except where the inner turn of the loop crosses the outer turn where 1/8” is allowed. Twist leads to a pitch not greater than ¾” turns per inch.

- Run leads along VVSA according to Pro-E model, temporarily holding them in place with spot-welded shim stock straps every 1-2 feet as needed.

- Install H/C tube studs. Note: can temporarily move flux loop leads to facilitate this process if necessary.

- Install H/C tube clamps.

- Perform final routing of flux loop leads and hold down with spot-welded shim stock straps spaced approximately 4” apart.  (Is this the correct value?) Note that the radial build of the twisted leads should not exceed 1/8”, except in a few places (not under H/C tube paths) where it may be necessary for one set of leads to cross another.

- Measure as-built paths of flux loops to within ±0.25 mm (0.010”). This shall be done by tracing the groove between the two turns of each loop using a Laser Tracker probe with a small tip. Can this really be done with the Laser Tracker or do we need to use the Romer Arm?

- Install H/C tubes, taking care to not move or damage the flux loops. If this does happen, note the locations of the affected loops so that they can be repaired and/or re-measured.

- Terminate flux loops at boxes near flanges of large vertical ports.

- Do we want to make additional fiducial marks inside the VVSA while it is still on the support fixture? These could be useful when the machine is fully assembled. May be best to wait to do this after field periods are completely assembled and all ports are welded on but before final machine assembly.

Fig. 1. Two views of VVSA showing flux loops (blue) and H/C tubes (black). The red dots indicate the footprints of the H/C tube clamps. (Note: there are many interferences that need to be resolved and the flux loop lead routing needs to be added. This picture will be updated when this is done.)

Fig. 2. VVSA mounted on VV prep fixture

Fig. 3. Flux Loop template showing designation, orientation arrow, and fiducial marks.

Fig. 4. Notches in flux loop templates will be aligned with locating marks on the VVSA. The arrow on each template will be oriented in the positive toroidal direction. Arrows will be placed on the VVSA indicating the positive toroidal direction.