DRAFT

Proposed Schedule to rebaseline the National Compact

Stellarator Experiment (NCSX) project at PPPL

January 24, 2008

- March 26:	NCSX Integrated Project Team provides new 	baseline proposal with the supporting 	documentation

- Apr 9-11: 	Lehman Review performed

- April 21:	Documentation sent to Office of Engineering and 	Construction Management (OECM) External

Independent Review (EIR) Team

- April 29: 	Lehman Report published

- May 20-22:	EIR performed

- June 9: 	EIR Report published

- June 23:	Pre-ESAAB

- NLT June 30: 	ESAAB or Action Memorandum