DRAFT

# (T. Brown)

# Task 1.2  plans for FY-09

Deliverables:

- Identify technical characteristics that can drive stellarator costs, e.g., tight tolerances, low aspect ratio (compactness), choice of assembly strategy, metrology, complexity of the coil geometry.  [Brown, Cole, Heitzenroeder] with review by Nelson & Reiersen

- Using NCSX and ARIES-CS as case studies identify alternate magnet / mechanical configuration arrangements that would reduce project cost and enhance machine maintenance characteristics.

  - Work with the magnet theory group to develop potential magnet configurations that can offer improved maintenance features.   Consider a partial set of shaped fixed stellarator coils along with removable coil sets to enhance the overall machine maintenance Use CAD modeling to create candidate configurations.  [Brown, Brooks, Ku, Boozer]

  - Review the ARIES and NCSX magnet system support approach and identifying possible simplifying magnet structure systems that best enhances machine maintenance.  [Brown, Cole] with review by Nelson & Reiersen

  - Re-evaluate the port-based and the large period sector maintenance schemes to assess general maintenance approach.  Consider hybrid configurations. [Brown, Cole] with review by Nelson & Reiersen

  - Funding permitted investigate the stellarator diverter magnet topology and consider potential configuration improvements to enhance machine maintenance.    [Brown, Brooks, Ku, Boozer]

Schedule: