TO:   		P. Heitzenroeder

FROM:  	M. Cole

SUBJECT:	NB Transition Ducts Job 1260

Date:  September 15, 2008

# Scope

This job covers the design, procurement, fabrication, and Title III support of the NB port extension.

Work in this WBS ends with the installation of the NB port extension installed on the machine.

Status

Early in the project the NB port was placed on hold in favor of a less expensive design for startup.  We were asked to return to the early NB port configuration as defined in Job 1260.  When the job was restarted we had investigated areas of man access from a safety perspective and found that modifications to the port size to agree with safety’s requirements could be made.  Interface issues with the cryostat were being investigated and will be reported in Job 823.  The design of the NB port was being reviewed to determine if the port still met the original requirements for diagnostics, vacuum pumping, and NB positioning.  At the time of the closeout we were preparing for a preliminary discussion to determine if the port was acceptable as is or if modifications to the design would be required.

Interfaces

Vacuum Vessel Neutral Beam Port, WBS 12,  SE120-004

Cryostat, WBS 17, STB-CRYOSTAT.ASM

Vacuum Pumping, WBS 22

Neutral Beam, WBS 25

Diagnostics, WBS 3

Specifications

No additional specifications were identified as being needed at the time of the closeout.

Schematics and PIDs

None Required

Models

NB Port Extension, SE122-068.ASM

Drawings

No Drawings had been completed at the time of the closeout.

Analyses

No analysis had been completed at the time of the closeout.  A structural and thermal finite element analysis would be required as part of the completion of detailed design.

Testing

None required

Costs/Schedule

Cost estimates were updated on the latest WAF and were included in the 08 Lehmann review.

Remaining Work

- Analysis of vacuum loading on NB port

- Prepare and present PDR.  Resolve comments from PDR.

- Complete design and drawings of Neutral Beam port.

- Prepare and present FDR.  Resolve comments from FDR

Lessons Learned: None

Conclusion:  At the time of Project termination, the work on the preliminary design was just commencing (See April 08 Lehman Presentation by Paul Goranson - attached)

# Text boxes

FY09

FY10

FY08