TO:   		L. Dudek

FROM:  	B. Stratton

SUBJECT:	NCSX Job 3801 Electron Beam mapping Systems

Date: October 8, 2008

# Scope

This job consists of providing an electron-beam field line mapping diagnostic that will measure a 2-D map of the vacuum field line structure. At the time of NCSX project termination, it was planned that this would be done by ORNL in collaboration with Auburn University. Some of the hardware would be borrowed from Auburn University. The system will be similar to electron beam field line mapping diagnostics used on other stellarators. An electron gun mounted on a linear translator will inject a low energy electron beam that follows the field lines as it circulates around the vacuum vessel. It will strike a stationary fluorescent screen or a swept fluorescent wand, emitting visible light, which is captured by a visible camera. The linear translator moves the electron gun radially to build up a complete 2-D field line map at the screen or wand. Options for either a stationary screen or one or more swept wands were under consideration at the time of NCSX project termination. The former is simple to implement but has the disadvantage that a vacuum opening would be required to install the screen and other vacuum opening would be needed to remove it after field line mapping is complete. The latter is more complex, but could possibly be designed to be deployed while under vacuum. A sketch of the swept wand concept is shown below. The emission from the fluorescent screen or wands would be viewed by the visible TV camera (job 3601).

Status

No design work was started at the time of NCSX project termination.

Interfaces

- The NCSX vacuum vessel. Ports for linear motion translator to hold electron gun and for swept wands would be required. This could require a re-entrant assembly depending on which port is chosen. No port would be required for the stationary screen concept.

- Data acquisition and hardware control for electron gun, linear feedthrough, and rotary actuator if swept wand concept is used.

Specifications

Provide an electron-beam field line mapping diagnostic that will measure a 2-D map of the vacuum field line structure. The system should allow coverage of a large fraction of a plasma cross section.

Schematics and PIDs

Sketch from WBS 3 presentation to SC Project Review, April 9-10, 2008:

Models

None

Drawings

None

Analyses

None

Testing

None

Costs

No updates

Remaining Work

- Perform conceptual design of system and have it reviewed.

- Perform detailed design of port structures, screen or wands, and associated data acquisition and control.

- Fabricate/procure components.

- Install system and commission it.