Station No. 5

Final Field Period Assembly

Material Receipt

Station No. 2

MC Assembly

Station No. 3

Install MC over VV

Station No. 1

VVSA loops and tubes

Station No. 4

TF HP Assembly

Send to NCSX Test Cell

- Final Field Period Assembly

  - Align and Weld Ports

  - Install TF 3 Coil Assemblies

  - Install Trim Coils

  - Perform Final Measurements

  - Install transportation supports

  - Load on truck

Material Receipt

  - VVSA receipt & inspection

  - Cooling Tubes receipt & inspection

  - Misc. hardware inspection guidelines

- MC Assembly

  - Align and assembly 3 MC sets

  - Magnetically align 3 coil sets.

- VVSA Preparation

  - Locate diagnostic loops

  - Install templates

  - Install Diagnostic Loops

  - Locate cooling tubes

  - Install tube clamp studs

  - Perform measurements

Procedure No.

NCSX-PROC- FPA -004

Procedure No.

NCSX-PROC- FPA -QA

Procedure No.

NCSX-PROC- FPA -003

Procedure No.

NCSX-PROC- FPA -001

Procedure No.

NCSX-PROC- FPA -002

- Install MC Assembly over VV

  - Align and Install VVSA

  - Install first 3 MC sets

  - Install Second 3 MC sets

  - Align and bolt together

4,0	TF HP Assembly

  - Assemble two 3 TF coil sets

Procedure No.

NCSX-PROC- FPA -002