April 7, 2006

To: Distribution

From: Wayne Reiersen

Subject: Agenda for April 10 telecon

Below is the agenda for our regular Monday telecon.  Please be prepared to report on the assigned topics.  PPPL folks will meet in the Engineering Conference Room.  Remote participants can dial in on 866.718.9081 pass code 706670.

9:30	Plans, progress, and issues in Type A/B design and procurements

Report on notable developments and urgent needs, especially re new clamp hardware to correct problems reported on March 27. (Dudek)

Report on progress re modular coil drawings being released for fabrication, especially the prosthetic piece and Type A cladding and chill plates (Williamson)

9:40	Electrical joint contact resistance issue

Review recent developments (Reiersen)

Discuss path forward (All)

10:10	Concepts for transmitting shear loads in the unbolted region

Report on concepts being considered, acceptability of relative motion, and plans (including timeframe) for resolving technical issues, establishing feasibility, and finalizing the design (Freudenberg/Nelson)

Discuss limitations in what can be done re drilling and reaming during field period and final assembly (Dudek)

10:40	Cabling options

Discuss concepts for flexible, low field error cabling for use inside the cryostat (Gettlefinger)

Discuss plans for dealing with the warm-to-cold transition and feeding power to the C1 coil during coil testing (Gettelfinger)

Discuss NSTX experience with flexible cables and hard bus (Chrzanowski)

Discuss ORNL perspective on cabling options (Nelson)

11:00	ADJOURN

Station 1 prep issues will not be covered this morning.  DOE (Makiel and Pitonak) have asked to be briefed on the VVSA nonconformance issues and their resolution.  I will make arrangements for later in the day or Tuesday.

Cc: Dudek, Chrzanowski, Williamson, Nelson, Brown, Cole, Neilson, Fogarty, Gettelfinger, Strykowsky, Goranson, Labik, Stratton, Zarnstorff, Raftopoulos, Viola, Simmons, Edwards, Williams, Meighan