Larry Dudek

- The vendor didn’t finish 100 of the shims

- The shims will be used for the three pack

- The Miller training rep. will be here tomorrow to train the welders on the MIG welding machine

- The will two more machinist hired to help Mike Viola

Mike Viola

- All comments for the FPA-002 have been incorporated

- The metrology data collection is a method document of how we store our data.

- The alumina shims and washers are still needed

- Jim Chrzanowski and Steve Langish will complete B1 coil

- The status of B1 is waiting the copper work

- Mike Cole still needs to do the final check off on the drawings

- John Edward has been working very hard and has been cutting Fuji paper, he still needs parts and the documentation

Mike Kalish

- Tom Brown and Joe Rushinski are working the trim coil configurations, Art Brooks is doing geometry

- I sent Ron on Friday the update of the costs based on the configurations

- The final configurations for the trim coils should be done within next two weeks, The cost has increased by 30%

Tom Brown

- Next week for the final configuration

- Mike Zarnstorff is involved in the decision if we need to mid-plane

Mike Cole

- Garry McGinnis has finished the drawings for the inboard welded shims

- When is the alumina shim trial fit? We are making plans to visit PPPL for this trial

- Still working on the 101, 102 and 103 drawings

Jim Chrzanowski

- We are winding the B6 coil and the C6 and B5 will be chill plated

- I will be interviewing 4 designers in order to hire one for the NCSX Project, working with HR.

Ron Strykowsky

- Mike Viola and Larry Dudek need to lay out a plan for the schedule, including listing the people by name, crane operators, technicians etc……

- The monthly status meeting will be at 8:30 this Friday

- NOTE: If you are not prepared ,PLEASE LET ME KNOW AHEAD OF TIME

Hutch

- I haven’t heard any news from DOE regarding the NCSX project

- I will be traveling to ORNL this Thursday and Friday

Tom Meighan

- Everson Coil 7

- Coil 8 wedge was delivered

- We are winding Coil 9 and on the second layer

Art Brooks

- The metrology re-alignment calibrations were applied to the transformation

Steve Raftopoulos

- The RFQ for the Photogrammetry bids are due this week

- The company GSI has slated a system for us to buy or lease

- The A&B alignment is needed by next week

Safety Note:

Please watch you step outside with the black ice due to the climate changes in the weather