Statement of Work for the Services of Cryogenic Materials Inc. (CMI)

CMI’s engineering services (Dick Reed) are requested in the NCSX Engineering activities described below:

- Participate in an Engineering Conference Call to be held on or about February 25.  The purpose of this call is to review and discuss the Modular Coil analyses performed to date (including materials and materials properties), to discuss the planned analyses required for the Modular Coil Final Design Review (FDR) which will take place in late May, 2004, and to get suggestions from Mr. Reed and other technical experts who will be participating in the call.

- Deliverable: to be held on or about February 25.  CMI is requested to follow up the conference call within (7) working days with a brief written report which is to include:

  - Comments on the previous analyses and material properties assumptions used.

  - Comments on the planned epoxy impregnated cable test specimens and laboratory testing.