# NCSX

## Coil Development Program

## Test Series #3

Vacuum Impregnation (VPI) of University of Tennessee Canned Coil

Written By:  James H. Chrzanowski

December 16,

TEST SERIES #3- VPI of University of Tennessee (UT) Canned Coil

- Purpose: To prepare and to vacuum impregnate (VPI) a canned coil fabricated at UT.

- Scope:  A canned coil, representative of the NCSX and QPS project conductor, was fabricated by UT, and sent to PPPL for VPI.  The coil was constructed using similar compacted copper rope conductor, insulation and epoxy schemes as is being proposed for NCSX and QPS projects.  A stainless steel can surrounds the entire coil.  Activities include:

  - Cleaning of coil can and cryo tubes

  - Modification of cover plate with the addition of (4) exit points.

  - Filling of void areas with glass

  - Modification of lead and cryo tube exits

  - Termination of coil leads

  - Reinforcement of coil leads

  - VPI preparations

  - VPI of coil

- Materials and equipment:

  - Dry glass insulation

  - Kapton insulation

  - 3-part epoxy system. …Product no.CTD-101K (Composite Technology Development Inc.)

  - Canned coil

  - Vacuum oven

  - Epoxy delivery system

- Test Procedure:

The following steps are to be used as a guide.  The Test Director has the authority to modify the tests.  All information from these tests are to be documented in the Logbook, including preparation activities, collected data, and changes to the SOW.

- Preparations:

  - Note:  Cotton gloves shall be worn during the handling of the copper insulation and during the insulating process.

  - UT Coil preparation:

    - The “coil can” must be thoroughly cleaned of any oil, foreign materials, etc. prior to preparations for VPI.

    - Four new exit ports need to be added to cover plate.

    - Modify the openings in the cover plate to accommodate the coil leads and cryo lines.

    - Fabricate special lead cans which will cover the leads during VPI

    - Fill all voids inside the coil can with dry fiberglass, including the area between the coil and cover plate.

  - UT Coil Mold Preparation:

    - Apply spray mold release over all faces of the cover plate, and lead cans which will be in contact with the epoxy resin.

    - Secure the cover plate to the coil can using a “Gortek” O-ring to provide the vacuum seal.

    - Secure vacuum tubing to the (1) inlet and (5) outlets.

    - Install the UT coil can into the vacuum oven.

    - Hookup the UT coil and epoxy delivery system per the diagram in Figure No. 3.

    - Apply a vacuum to the mold as soon as possible by opening valves V3, V4, V5, V6, V7 and V9.

# Figure No. 3 Epoxy Delivery System- UT Coil VPI

## KEY

V1….	To Epoxy Fill Tank			 Pressure gauge

V2….	To lower fill port #1			 Vacuum gauge

V3….	To upper fill port #1

V4….	To upper fill port #2

V5….	To upper fill port #3

V6….	To upper fill port #4

V7….	To upper fill port #5

V8….	Vacuum pump to epoxy fill tank

V9….	Vacuum pump to epoxy overfill tank

  - Epoxy Preparation

Epoxy components by weight: CTD-101K  (3-part epoxy system)

  - Resin: (Part A)		100.0 parts-by-weight

  - Hardener: (Part B)		  90.0 parts-by-weight

  - Accelerator: (Part C) 		    1.5 parts-by-weight

    - Approximately 2.5-gallon mixture will be prepared for the injection.

    - Components should be pre-heated to 40-45 degrees C for at least 4 hours prior to mixing.

    - Weigh out the components per the ratio’s identified above.

    - Combined the combine the components into a container and thoroughly mix the components for approximately 15 minutes.

    - Pour off approximately 1.5 pints to be used for viscosity measurements during impregnation.

Note:  The viscosity of the resin is to be monitored throughout the process.

  - VPI Procedure

    - Pour the mixed components into the epoxy fill tank and seal the lid.

    - Open valve V8 and apply a vacuum to the mixed epoxy components.  Maintain the vacuum on the epoxy for a minimum of 30 minutes. Vacuum should continue until surface bubbling (boiling) is at a minimum. (Test Directors discretion)

    - Close valve V8 and vent the epoxy tank to atmosphere.

    - Slowly open valves V1 and V2 to allow the epoxy to enter the lower end of the mold.

    - Continue until epoxy resin is exiting V3 and V4.  Close valves V3 & V4 (Test Directors discretion)

    - Continue until epoxy resin is exiting V5 and V6.  Close valves V5 and V6.

    - Once epoxy resin exits valve V7 allow some epoxy flow through then close valve V7.

    - The Test Director may elect to apply slight pressure (10 psig max) to the mold to milk the epoxy.

    - Once the Test Director feels that the epoxy filling of the UT coil is complete, begin to slowly ramp up the oven temperature by 20 degrees per hour until 110 degrees C has been reached. (Normal cure cycle)

    - Once the Gel temperature has been reached, maintain the oven temperature for 5 hours at 110 degrees C.

    - During this process the viscosity samples should periodically checked.

    - After 5 hours at 110 degrees C, ramp-up the oven temperature to 125 degrees C.

    - Maintain the oven at 125 degrees C for 16 hours.

    - After 16 hours at 125 degrees C, shut off the oven, and allow the mold to return to room temperature.

    - Once at room temperature, remove the mold from the oven.

    - CAREFULLY remove the lead blocks from the impregnated coil.

#### VPI DATA SHEET

________________________________________________________________________

## Date of Test:				Test Director:  Thomas Meighan

Team Members: ________________________________________________________________________

EPOXY MIX DATA

Weight of components-	Part A

Part B

Part C

Mixing time:

VACUUM READINGS:

Mold prior to impregnation:

Degassing of epoxy (max.):

During VPI process:

PROCESS TIMES:

Start of mixing epoxy: ______________	End of mixing epoxy: _______________

Start of Degassing operation:	_________	End of Degassing operation: __________

Start of Epoxy Fill: _________________	Epoxy Exiting V3: ______________

Epoxy Exiting V4: _________________	Epoxy Exiting V5: ______________

Epoxy Exiting V6: _________________	Epoxy Exiting V7: ______________

Start of Gel Ramp Up: ____________	Gel Temp. Reached: ________(110 deg. C)

Start of Cure Ramp Up: ___________	Cure Temp. Reached: _______(125 deg. C)

End of Cure Cycle: __________________

NOTES and OBSERVATIONS:

OVEN DATA SHEET:            	Date: _______________  	Sheet No. ________

| Time | Temperature Degrees C | Notes | Time | Temperature Degrees C | Notes |
| --- | --- | --- | --- | --- | --- |

OVEN DATA SHEET:            	Date: _______________  	Sheet No. ________

| Time | Temperature Degrees C | Notes | Time | Temperature Degrees C | Notes |
| --- | --- | --- | --- | --- | --- |

OVEN DATA SHEET:            	Date: _______________  	Sheet No. ________

| Time | Temperature Degrees C | Notes | Time | Temperature Degrees C | Notes |
| --- | --- | --- | --- | --- | --- |

OVEN DATA SHEET:            	Date: _______________  	Sheet No. ________

| Time | Temperature Degrees C | Notes | Time | Temperature Degrees C | Notes |
| --- | --- | --- | --- | --- | --- |

NOTES AND OBSERVATIONS

# Text boxes

V1

Vac. pump

Epoxy Fill Tank

Epoxy overfill Tank

Canned UT Coil

OVEN

Cold trap

### Vent

V3

N2

V9

V8

N2

V

P

P

V

V

P

V2

V5

V4

V7

V6