# NCSX

Modular Coil Winding

R&D Program

## Kick-off Meeting

9/17/02

- Purpose

  - Setup and implement a R&D program in support of the design of the Modular coils for NCSX

    - Develop VPI and winding program

    - Develop dimensional/tolerance information for program

    - Design/fabricate and setup winding station

    - Provide additional support for program as requested

- Personnel

  - Jim Chrzanowski (EAEM) Responsible WBS mgr for R&D winding efforts

(1154 man-hours)

  - Buddy Kearns  (EMTB) Lead technician responsible for coil VPI station

(1726 man-hours)

  - Tom Meighan (EMSM) Supporting Senior Lab for Modular Coil program

(1438 man-hours)

  - Steve Raftopoulos (EAEM) Supporting engineer for Modular Coil program

(1104 man-hours)

  - Mike Anderson (EMTB) Winding Station Lead Technician

(575 man-hours)

  - Scott Gifford (EMTB) Winding Station Lead Technician

(575 man-hours)

  - Additional Machinist & Technicians (EMTB & EMSM) TBD

(EMSM= 3957 man-hours)  (EMTB= 4852 man-hours)

- Schedule

  - Begin R&D efforts October 1st. 2003 (FY03).  Efforts will roll into FY 04.

- Budget

  - Winding R&D Preparation… ($507.0 k)

  - Coil Winding R&D … ($507.0 k)

  - Coil Winding tooling…($ 1058.4 k)

  - Modular Coil Prototype Coil Winding…($51.0 k)

- Program

  - Provide epoxy impregnated tensile specimens for outside test program

  - Vacuum-Pressure-Impregnate Test coil fabricated by U of T

  - Keystone tests

  - Develop vacuum impregnation program

  - Assemble and impregnate (10) samples

  - Design and fabricate tooling and station for winding modular coils

  - Wind full-scale prototype modular coil using information developed during this fiscal year.

- Assignments

  - Jim Chrzanowski

    - Overall management of program including tooling design

  - Steve Raftopoulos

    - Support design of winding forms and equipment

    - Follow up fabrication of winding equipment

    - Support winding/R&D with “Faro” mechanical arm

  - Tom Meighan

    - Oversee assembly and testing program

    - Assist in the development of the VPI program

    - Responsible for procurement of epoxy and insulation materials

    - Provide support for the winding of the prototype coil (FY03-04)

  - Buddy Kearns

    - Provide support for entire R&D program

    - Ultimately will become lead technician for all VPI operations involving Modular coils

    - Member of the (3) man winding team for fabricating the prototype coil

  - Mike Anderson & Scott Gifford

    - Members of prototype coil winding team

    - Support VPI R&D trials

- Procurements

| Procurements: | K$ | EMSM | EMTB | EAEM |
| --- | --- | --- | --- | --- |
| Coil winding fixture -(1) configuration | 24.0 | 432 | 1000 | 0 |
| Hold down clamps (material) | 7.0 | 432 | 120 | 0 |
| Conductor payout spool system (material) | 10.0 | 288 | 864 | 0 |
| Automatic taping head (material and parts) | 24.0 | 288 | 144 | 0 |
| Autoclave (chamber, heaters, structure-parts) | 75.0 | 445 | 800 | 0 |
| Epoxy delivery system | 10.0 | 200 | 144 | 0 |
| Vacuum mold- disposable parts | 8.0 | 0 | 0 | 0 |
| Insulation, epoxy, misc. supplies, chill plates, leads) | 38.0 | 720 | 0 | 0 |
| Clean room | 50.0 | 0 | 144 | 0 |
| Vacuum pump | 2.0 | 0 | 0 | 0 |
| Fiberglass spray applicator | 20.0 | 0 | 0 | 0 |
| Winding forms/molds, etc.-R&D trials | 65.0 | 864 | 1400 | 0 |
| Supplies for R&D (epoxy, rags, safety, etc.) | 20.0 | 288 | 258 | 0 |
| Epoxy Consultant | 40.0 | 0 | 0 | 0 |
| Total | 393.0 | 3957 | 4874 | 0 |