Upgrade of Rad Waste Handling Facility HVAC and Electric

and Conversion to the NCSX Coil Shop

# Total Project Cost Estimate

| Classification | Estimate | G&A | Total |
| --- | --- | --- | --- |
| HVAC Unit (60 Ton) | $40,000 | 1.320 | $52,800 |
| Installation (Mechanical BOA) | 30,000 | 1.320 | 39,600 |
| Installation (Electrical BOA) | 80,000 | 1.320 | 105,600 |
| Rigging and removals | 7,000 | 1.320 | 9,240 |
| Equipment pad ext./platform | 5,000 | 1.320 | 6,600 |
| Controls (BAS) | 5,000 | 1.320 | 6,600 |
| GPR Survey (for dig permit) | 1,000 | 1.320 | 1,320 |
| Lighting Upgrade | 5,000 | 1.320 | 6,600 |
| Autoclave (& equip) electric | 15,000 | 1.320 | 19,800 |
| Engineering & Design | 20,000 | 1.685 | 33,700 |
| Project Management & Construction Support | 20,000 | 1.685 | 33,700 |
| Subtotal: | 228,000 | -- | 315,560 |
| Contingency (10%) | 22,800 | -- | 22,800 |
| Total Estimated Cost: | $250,800 | -- | $338,360 |
|  |  |  | $340,000 (loaded) |

Preliminary Project Cost Plan

Engineering and design work - $35K FY03

Procurement and installation - $305K FY04

Preliminary Project Schedule:

Prepare Mechanical BOA contract documents – 9/1/03

Purchase HVAC Unit – 10/1/03

Complete engineering and design – 10/17/03

Prepare Electrical BOA contract documents – 10/31/03

Installation complete – 2/15/04

Test and startup HVAC unit – 3/1/04

Notes:

Estimate does not include costs for potable water or rest room facilities in building. (Currently non-existent, closest locations are Mockup, NB and FCPC Buildings).

Estimate does not include RWHF relocation costs.