Nonconformance Report: Major Tool NC18459.

This is for the port 12A out of tolerance condition on the first VVSA (MTM lot 7)

Project Disposition:

Use as is:

The data was taken on two fully welded port assemblies (port 12A and port 12B) that had not yet been welded to the vacuum vessel shell.  Although there are a few points that are out of tolerance, recommendation is to accept the parts as is.  The vast majority of out of tolerance points are away form the modular coil which should not impose significant problems.  The VV heating/cooling mounting flange (se123-167) that will be welded to the vertical ports at final assembly at PPPL will need to have its inner flange surface trimmed to match the surface of the port.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: