Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19081

Date: 01/20/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-2441

Contact:

LARRY SUTTON

S-04286-F

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:1

Customer P.O.:

SE120-002 / PPPL NCSX VVSA

Part:

QTY - 3

Serial No./Qty:

0

Revision:

SE120-005

Drawing ID:

Links:

1-Type:W: 65678/1.0 Sub: 0 Op: 10

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

REFERENCE DRAWING SE121-014, SHEET 1, ZONE F-6.

WELD SYMBOL REQUIRES THE ARROW SIDE (OUTSIDE OF THE PART) TO BE SKIP WELDED (1/8"

FILLET, 1/2" X 90 DEGREES).

THE ENTIRE OUTSIDE SURFACE WAS WELDED CONTINUOUSLY.

Proposed Disposition:

CUSTOMER DISPOSITION REQUIRED.

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

802-MANAGEMENT DECISION

Root Cause 1:

Equipment:

SILVER TEAM, ENGINEERING

Resource:

AS REQUESTED BY MTM, BASED ON EARLY WELD DISTORTION RISK MITIGATION EVALUATIONS,

THE WELD JOINT CONFIGURATION FOR ALL PRIMARY VESSEL PORT ATTACHMENT WELDS WAS

CHANGED FROM WELDING THE ENTIRE JOINT FROM THE OUTSIDE, TO BORING THE HOLE IN THE

VESSEL LARGE ENOUGH TO SLIDE THE TUBE THROUGH TO THE INTERIOR SIDE OF THE VESSEL

AND WELD THE JOINT FROM THE INSIDE OF THE VESSEL.  THE ORIGINAL CONFIGURATION WAS A

FULL PENETRATION WELD WITH A CONTINUOUS FILLET.  THE SPACER SUB-ASSY WAS

APPARENTLY OMITTED FROM THE DESIGN CHANGE AND IS UNIQUE.

WELDING A FULL PENETRATION GROOVE TO ENSURE FULL DEPTH EFFECTIVE THROAT, IT IS

NECESSARY TO BACK-GRIND THE OUTSIDE TO SOUND MATERIAL AND FILL THE REMAINDER OF

THE JOINT FROM THE OUTSIDE.  WHEN ONE MEMBER EXTENDS BEYOND THE FACE (THE TUBE

PROTRUDES OUTWARD), THE OUTSIDE OF THE FULL PENETRATION WELD IS IN THE

CONFIGURATION OF A FILLET (PERPENDICULAR), THE BACK GRINDING PROCESS INHERENTLY

REMOVES SOME MATERIAL FROM BOTH MATING DETAILS (IN THIS CASE, THE VESSEL WALL AND

Description:

n:\mtmapps\Mtnonc17.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Major Tool & Machine, Inc.

Page: 2

1458 East 19th Street

MTM N/C: 19081

Date: 01/20/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PORT TUBE).  MERELY FILLING THE GROOVE TO OBTAIN 3/8" EFFECTIVE THROAT WOULD LEAVE

THE SIDEWALL OF THE TUBE UNDER CUT.  NOT BACK GRINDING THE OUTSIDE WOULD LIKELY

RESULT IN A PARTIAL PENETRATION GROOVE WELD (OR AT LEAST INTERMITTENTLY PARTIAL

PENETRATION.  THIS CONDITION INCREASES WHEN THE WELD POSITION CHANGES (E.G. HIGHLY

SHAPED PROFILE).  BY NECESSITY ADDITIONAL WELDING WAS PERFORMED TO FILL THE GROUND

AREA ON THE OUTSIDE OF THE TUBE.  THIS CREATED A CONTINUOUS FILLET AROUND THE

ENTIRE TUBE.  THIS WELD COULD HAVE BEEN GROUND OUT LEAVING THE FOUR 1/2" LONG

AREAS WHICH WOULD CONFORM TO THE DRAWING, BUT MTM CHOSE TO LEAVE THE ENTIRE

CIRCUMFERENTIAL WELD.  THE ORIGINAL WELD SYMBOL WAS THE BASIS FOR THIS DECISION.

_ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _

Action:

01/18/06 By: 775-D.MCCORKLE

Corr Actn: 1:

NONE REQUIRED.  EARLIER CUSTOMER NOTIFICATION / CLARIFICATION WOULD BE BENEFICIAL

IN FUTURE CERCUMSTANCES.

Description:

n:\mtmapps\Mtnonc17.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19081

This is for SE121-014 Spacer

Problem:

Reference drawing se121-014, sheet 1, zone f-6. Weld symbol requires the arrow side (outside of the part) to be skip welded (1/8" fillet, 1/2" x 90 degrees). The entire outside surface was welded continuously.

Description:

MTM determined that: “Welding a full penetration groove to ensure full depth effective throat, it is necessary to back-grind the outside to sound material and fill the remainder of the joint from the outside.  When one member extends beyond the face (the tube protrudes outward), the outside of the full penetration weld is in the configuration of a fillet (perpendicular), the back grinding process inherently removes some material from both mating details (in this case, the vessel wall and port tube).  Merely filling the groove to obtain 3/8" effective throat would leave the sidewall of the tube under cut.  Not back grinding the outside would likely result in a partial penetration groove weld (or at least intermittently partial penetration.  This condition increases when the weld position changes (e.g. highly shaped profile).  By necessity additional welding was performed to fill the ground area on the outside of the tube.  This created a continuous fillet around the entire tube.  This weld could have been ground out leaving the four 1/2" long areas which would conform to the drawing, but MTM chose to leave the entire circumferential weld.  The original weld symbol was the basis for this decision.”

Project Disposition:

For this spacer weld, Use as is.

For the corrective action, consistent with MTM’s stated, “IN FUTURE CERCUMSTANCES, EARLIER CUSTOMER NOTIFICATION / CLARIFICATION WOULD BE BENEFICIAL”, PPPL asks MTM to acknowledge that any proposed deviation from PPPL requirements must be formally requested in writing and approved by PPPL prior to implementation.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager:

____________________________________________

Project Quality Assurance: