Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19108

Date: 01/20/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-2441

Contact:

LARRY SUTTON

S-04286-F

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:1

Customer P.O.:

/

Part:

Serial No./Qty:

2

Revision:

SE121-014

Drawing ID:

Links:

1-Type:W: 65678/1.0 Sub: 0 Op: 10

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

THE OUTSIDE PROFILE OF THE SPACER FLANGES WERE CHAMFERED NEAR THE LOCATION OF

THE SPACER PORT EXTENSION.  CHAMFERS ARE APPROXIMATELY 1/4" DEEP X UP TO 45 DEG.

NO CHAMFER ON DRAWING.

REFER TO ATTACHED PICTURE

Proposed Disposition:

CUSTOMER DISPOSITION REQUIRED.

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

802-MANAGEMENT DECISION

Root Cause 1:

Equipment:

SILVER TEAM, ENGINEERING

Resource:

THE AMOUNT OF EXCESS MACHINING STOCK LEFT ON THE OUTSIDE PROFILE OF EACH FLANGE

CREATED ACCESS LIMITATIONS TO COMPLETE THE WELD AROUND THE PORT EXTENSION.  THE

DECISION WAS MADE BY MTM TO GRIND CLEARANCE CHAMFERS ON THE OUTSIDE OF THE

FLANGES KNOWING IT COULD BE EASILY REPAIRED LATER IF CUSTOMER CONCERNS EXISTED.

Description:

_ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _ _

Action:

01/20/06 By: 775-D.MCCORKLE

Corr Actn: 1:

CURRENTLY MTM CONSIDERS THE ISSUE COSMETICAL AND NO FURTHER CORRECTIVE ACTION

REQUIRED.

Description:

COMPLETE

Verify Notes:

n:\mtmapps\Mtnonc17.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19108

This is for SE121-014

Problem:

THE OUTSIDE PROFILE OF THE SPACER FLANGES WERE CHAMFERED NEAR THE LOCATION OF

THE SPACER PORT EXTENSION.  CHAMFERS ARE APPROXIMATELY 1/4" DEEP X UP TO 45 DEG.

NO CHAMFER ON DRAWING.

REFER TO ATTACHED PICTURE

THE AMOUNT OF EXCESS MACHINING STOCK LEFT ON THE OUTSIDE PROFILE OF EACH FLANGE

CREATED ACCESS LIMITATIONS TO COMPLETE THE WELD AROUND THE PORT EXTENSION.  THE

DECISION WAS MADE BY MTM TO GRIND CLEARANCE CHAMFERS ON THE OUTSIDE OF THE

FLANGES KNOWING IT COULD BE EASILY REPAIRED LATER IF CUSTOMER CONCERNS EXISTED.

CURRENTLY MTM CONSIDERS THE ISSUE COSMETICAL AND NO FURTHER CORRECTIVE ACTION

Doug McCorkle

Project Disposition:

Rework to bring into compliance with drawing – The project cannot determine a priori that the scallops cut from the back side of the flanges will leave sufficient stock in all cases for subsequent machining of the flanges prior to assembly of the three field periods.  MTM is requested to fill in the scallops on the back side of the flanges via approved welding procedure.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager:

____________________________________________

Project Quality Assurance: