Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19293

Date: 03/10/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-2441

Contact:

Mike Viola

Mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:1

Customer P.O.:

/

Part:

Serial No./Qty:

2

Revision:

SE120-004

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

The profile exceeds the tolerance. The profile checks from -0.604 / +0.408. Refer to attached graphical report.

Proposed Disposition:

INFORMATION PROVIDED TO PPPL FOR ASSEMBLY EVAUATION

IN PROCESS DATA

FINAL PROFILE SUBMITTAL TO FOLLOW LATER (after final best fit)

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19293

This is for SE120-004

Problem:

The profile exceeds the tolerance. The profile checks from -0.604 / +0.408. Refer to attached graphical report.

INFORMATION PROVIDED TO PPPL FOR ASSEMBLY EVAUATION IN PROCESS DATA

FINAL PROFILE SUBMITTAL TO FOLLOW LATER (after final best fit)

Doug McCorkle

Project Disposition:

For the shell geometry provided - Accept as is. If final metrology is different then another NCR shall be submitted.
This acceptance does not apply to nonconforming conditions in the end flanges or port extensions which will need to be addressed on a separate NCR.  Additional data is needed to address port flange nonconformances.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager:

____________________________________________

Project Quality Assurance: