Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 19990

Date: 06/08/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:3

Customer P.O.:

SE120-002 / PPPL NCSX VVSA

Part:

1

Qty:

2

Revision:

SE120-004

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

Vessel wall on half B is mismatched to the inside of the flange approx. 21 inches long.The worst spot is .320. Vessel

wall on half A is mismatched to the inside of the flange approx. 23 inches long.The worst spot is .250. Flanges are

located within profile tolerance.

Proposed Disposition:

Recommend the same remedial disposition as provided for unit # 1.  MTM will weld the outside surfaces once the vacuum test plugs are installed, PPPL will weld the insided surfaces once the spacer is permanently installed.

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC19990

This is for:  SE120-004 end flange mismatches on VVSA #3

Problem:

Vessel wall on half B is mismatched to the inside of the flange approx. 21 inches long.  The worst spot is .320. Vessel

wall on half A is mismatched to the inside of the flange approx. 23 inches long.  The worst spot is .250. Flanges are

located within profile tolerance.

Major Tool recommended Disposition:

Recommend the same remedial disposition as provided for unit # 1.  MTM will weld the outside surfaces once the vacuum test plugs are installed, PPPL will weld the inside surfaces once the spacer is permanently installed.

Project Disposition:

Presently the vessel is right at the plasma facing component limit and there is concern that weld shrinkage will further encroach on the plasma facing components.  Due to the encroachment of the shell ID on the plasma facing components, we require that the shell be corrected back to nominal position as described in teleconference 3 PM 6/16/06 at the mismatched (~21”) region indicated above.  D. McCorkle advised that their likely approach will be to insert several (6 to 9) slits longitudinally into the shell end which will allow it to be adjusted outward. The slits shall be long enough to correct as much of the deviated area as possible.

The flange in this region is also out of tolerance to the outside which is causing a large step in the mating of the flange to the shell.  Major tool believes that the developed circumference of the flange is correct and the mismatch is due to local distortion.  Major Tool also discussed the use of a spider to better control this distortion.  Major Tool may also either adjust the best fit of the flange such that the “overstep buttering” will not exceed 3/16” or slit the flange in this region to reduce the local circumference and reduce the outward out of tolerance condition.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: