Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 20282

Date: 08/15/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:3

Customer P.O.:

/

Part:

1 (VVSA # 3)

Serial No./Qty:

0

Revision:

SE121-013

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

1.  Zone G4:  0.637 +/- .005 DIM CHECKS .587 TO .910

2.  Zone B5:  0.469 +/- .005 DIM. CHECKS .400 TO .490

3.  Zone G4:  0.75 (+/-0.010") HALF A FLANGE CHECKS 0.620 - 0.650 (HALF B IS

WITHIN TOLERANCE)

Proposed Disposition:

1.  Propose grinding the flange seal weld prep to ensure 0.62” minimum flange face (as done with VVSA 1 & 2)

2&3.  Propose Use as is

0

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC20282

This is for:  VVSA # 3 Profile SE121-013

Problem:

1.  Zone G4:  0.637 +/- .005 DIM CHECKS .587 TO .910

2.  Zone B5:  0.469 +/- .005 DIM. CHECKS .400 TO .490

3.  Zone G4:  0.75 (+/-0.010") HALF A FLANGE CHECKS 0.620 - 0.650 (HALF B IS WITHIN TOLERANCE)

MTM Recommended Disposition:

Use as is.

Project Disposition:

Use as is.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: