Major Tool & Machine, Inc.

Page: 1

1458 East 19th Street

MTM N/C: 20353

Date: 08/25/06

Indianapolis, IN 46218-4289

User ID: MCCORKLE

PRINCETON PLASMA PHYSICS LAB

Customer:

Telephone:

609-243-3655

Contact:

Mike Viola

mviola@pppl.gov

E-Mail:

609-243-2021

Fax:

S005243-F/Ln:3

Customer P.O.:

/

Part:

Lot 3 / 1 Pc

Serial No./Qty:

1C

Revision:

SE121-014

Drawing ID:

317-636-6433

Telephone:

DOUG MCCORKLE

Reported By:

Fax:

317-634-9420

E-Mail:

dMcCorkle@MajorTool.com

Problem:

The profile of the spacer is out of tolerance. the profile checks from -0.145 / +0.266. The area that is out of tolerance

is about a 12" long area on the top flange side profile. Refer to attached graphical report.

Proposed Disposition:

SUBMITTING TO PPPL FOR REMEDIAL DISPOSITION

1

Number of additional pages:

Customer Disposition:       [   ] Use As Is          [  ] Rework          [  ] Repair          [  ] Scrap          [  ] Replace

Date:

Title:

Technical Contact Approval:

Date:

Title:

Buyer Approval:

Title:

Date:

Major Tool Implemented By:

/Open

n:\mtmapps\Mtnonc14.qrp

Major Tool and Machine, Inc.  1458 East 19th Street, Indianapolis, IN 46218-4289  Tel: 317-636-6433  Fax: 317-634-9420

Nonconformance Report: Major Tool NC20353

This is for:  VVSA # 3 Profile SE121-014

Problem:

The profile of the spacer is out of tolerance. the profile checks from -0.145 / +0.266. The area that is out of tolerance

is about a 12" long area on the top flange side profile. Refer to attached graphical report.

See attached ncr20353attach.xls

MTM Recommended Disposition:

None

Project Disposition:

Use as is.

Approvals:

___________________________________________

Procurement Technical Representative

____________________________________________

Responsible Line Manager: