| NCSX RFD | Number: NCSX-RFD-12-005 |  | RFD Description: NCSX Vessel port manufacture |
| --- | --- | --- | --- |
| Initiator: Mike Manuel |  | Organization: Major Tool and Machine |  |
| List of Impacted Documents: NCSX-CSPEC-121-02; SE120-005; SE121-014 |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state) NONE |  |  |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state) None |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate) DEVIATION: The 3-1/2” Pipe; - Request authorization to substitute schedule 10 pipe for specified schedule 40 (except port 15). Note: Available supply of sch 40 would be used on Port 15. This would be done on all six 60 deg segments to maintain symmetry. JUSTIFICATON: limited supply of schedule 10 and schedule 40. Cog Engineer, Paul Goranson DISPOSITION: |  |  |  |
| Attachments: N/A |  |  |  |
| Initiator Signature: Date: |  |  |  |
| Project Disposition (Include ECP Number): ECP-XXX |  |  |  |