| NCSX RFD Part I | Number: 12-020 |  | RFD Description: NCSX VVSA Flange Seal O-Ring Groove |
| --- | --- | --- | --- |
| Initiator: Doug McCorkle |  | Organization: Major Tool and Machine |  |
| List of Impacted Documents: (Specification, MIT/QA Plan, SOW, drawing, etc.) NCSX-CSPEC-121-02-06; SE121-095, zone F4. |  |  |  |
| Cost Impact: (If none, so state) NONE |  |  |  |
| Schedule Impact: (If none, so state: NONE |  |  |  |
| Quality Impact: (If none, so state): NONE |  |  |  |
| State Requirement Deviation is Requested For: (Specification, MIT/QA Plan, SOW, drawing, etc.) Drawing specifies a contoured groove (.06 deep x .25 wide all around). |  |  |  |
| Full Description of the Deviation Requested: (Use continuation pages, e-mails, letter, sketches, etc. as needed and include amplifying information as appropriate to support deviation request.) Request authorization to omit this groove from the 6 seals required by parts list SE120-002 (find # 25). Note that the other six SE121-095 seals required by parts list SE120-004 (find # 54) are complete, with the groove installed. The end result of this request would be the six seals which weld to the VV Flange would have the groove installed, and the six seals that ship loose with the VV would not have the groove installed. |  |  |  |
| Attachments: N/A |  |  |  |
| Initiator Signature: Doug McCorkle Date: 17Apr2006 |  |  |  |

| NCSX RFD Part II | Number: 12-020 |  | RFD Description: NCSX VVSA Flange Seal O-Ring Groove |
| --- | --- | --- | --- |
| RLM: Brad Nelson |  | Organization: ORNL |  |
| Impact on Interfaces with Other WBS Elements/Items: (If none, so state): NONE |  |  |  |
| RLM Recommendation: Approve Do Not Approve Additional remarks: Does this Change Impact Material Already Procured or Parts/Assemblies Already Assembled/Manufactured using this Material: Yes No If “Yes”, what is the recommended disposition of this material/part/assembly? |  |  |  |
| RLM Signature: |  |  |  |
| Project Disposition: Approved. No ECP required. NCSX Systems Engineering Support Manager Approved. ECP will be assigned and processed. Not Approved. Reason(s) for disapproval: |  |  |  |