Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Kick-off Teleconference with PPPL representatives.

- Internal kick-off meeting (budget tracking and costing).

- Assessment of schedule for deliverables 3.1.1, 3.1.2, 3.1.3 and 3.1.4.

Plan for Next Week

- Release schedule for deliverables above to PPPL.

- Begin work on deliverables 3.1.1 and 3.1.2.

Issues and Concerns

- Rohwedder Inc would like to inform PPPL that it plans to add to the team members already in place.  Jeff Budd and Jeff Rosino will be added to the team in a Mechanical Engineering capacity due to compressed time frame for initial deliverables mentioned above.