Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Organized budget tracking and costing per Task # as will be set forth in Earned Value Reports.

- Researched CAD/CAM options for maximizing efficiency and accuracy of VVSA manufacture (for deliverables 3.1.1, 3.1.2 and 3.1.3).

- Coordinated with sub-contractor Nu Vacuum on respective tasks for preparation of deliverables 3.1.1, 3.1.2 and 3.1.3.

Plan for Next Week

- Research measurement and verification systems and techniques and potential for interfacing directly with CAD/CAM software.

- Continue coordinating with sub-contractor Nu Vacuum on respective tasks for preparation of deliverables 3.1.1, 3.1.2 and 3.1.3.

- Begin assessing and compiling expected costs determined through action items above in order to develop deliverable 3.1.4.

Issues and Concerns

- Need to set scheduling of deliverables in Section 3.1 of the SOW.