Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Completed deliverables 3.1.1, 3.1.2 and 3.1.3 to be emailed today.

- Coordinated with sub-contractor Nu Vacuum in completing deliverables 3.1.1, 3.1.2 and 3.1.3.

- Continued research on measurement and verification systems and techniques.

- Continued assessing and compiling expected costs to report in deliverable 3.1.4.

Plan for Next Week

- Complete and submit deliverable 3.1.4 to PPPL.

- Continued research on measurement and verification systems and techniques.

- Prepare budgetary estimate for the segment spacer fabrication development program mentioned in Rohwedder’s 3.1.2 Subcontractor Recommendations, Section 2.0 Spacer Manufacture Approach.

Issues and Concerns

- A review of the submitted deliverables needs to be coordinated between Rohwedder and PPPL.