Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Completed deliverable 3.1.4.

- Coordinated with sub-contractor Nu Vacuum in completing deliverable 3.1.4.

- Continued research on measurement and verification systems and techniques.

- Began to prepare budgetary estimate for the segment spacer fabrication development program mentioned in Rohwedder’s 3.1.2 Subcontractor Recommendations, Section 2.0 Spacer Manufacture Approach.

Plan for Next Week

- Complete and submit budgetary estimate for the segment spacer fabrication development program.

- Development of 3.2.1 MIT and QA Plans for the PVVS.

- Prepare for Tuesday teleconference concerning 3.1 Deliverables.

Issues and Concerns

- PPPL is to send list of questions and comments ahead of Tuesday’s teleconference.