Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Completed and submitted 3.2.1 MIT and QA Plans for the PVVS or review.

- Coordinated with sub-contractor Nu Vacuum in completing 3.2.1.

- Reviewed proposed Amendment #2 to Cost Type Contract S-04345-F and signed for return to PPPL.

Plan for Next Week

- Mail signed Amendment #2 to Cost Type Contract S-04345-F to PPPL.

- Review 3.2.1 redlines and complete final version to submit to PPPL.

- PVVS segment and die computer modeling.

Issues and Concerns

- May have difficulty completing 3.2.1 changes by C.O.B Monday.