Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Reviewed comments from PPPL NCSX team on 3.2.1 MIT and QA Plans for the PVVS.

- Coordinated with sub-contractor Nu Vacuum in completing revisions of 3.2.1.

- After initial problems with files, opened and began segmentation of PVVS.

Plan for Next Week

- Segmentation of PVVS to send to PPPL.

- Begin creating die models to match segment geometry.

- Submit final revision of 3.2.1 MIT and QA Plans for the PVVS 7/30/03.

Issues and Concerns

- Need to move forward with fixture design.