Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Sent PVVS segment models to PPPL for review.

- Sized material for order and obtained multiple quotes on Inconel.

Plan for Next Week

- Send fabrication schedule for PVVS to PPPL.

- Assess possible COR due to manufacturing steps added to PVVS during design review meeting of July 1st.

- Continue creating die models to match segment geometry.

Issues and Concerns

- Need to receive last of quotes before ordering Inconel.