Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Reviewed PPPL e-mail and prepared response

- Created die model and preliminary drawing for internal review.

Plan for Next Week

- Send fabrication schedule for PVVS to PPPL on 8/26 (sorry for the delay, but we have had to readdress some parts of the fabrication timeline to ensure accuracy).

- Assess possible COR due to manufacturing steps added to PVVS during design review meeting of July 1st.

- Continue creating die models to match segment geometry.

Issues and Concerns

- Availability of 1/8” Inconel for scab plate a concern.