Originators:	B. Williams PM

J. Gass ME

# Accomplishments for Last Week

- Worked with manufacturing vendors to try to reduce fab time.

- Continued modeling die sets.

- Created drawings for first die set.

Plan for Next Week

- Continue modeling die sets and creating fab drawings.

- Schedule release.

Issues and Concerns

- Increased fab time estimated by manufacturing vendors.