Originators:	B. Williams PM

J. Gass ME

J. Budd ME

# Accomplishments for Last Week

- Continued discussions with Coors Tek who is currently researching potential formers.  The former they intended to use (Hogan) did not have the Inconel experience and turned down the opportunity to work with us on this project.

- Continued discussions with Niles Machine TW who notified us of their lack of experience with Inconel and that they would not be able to do this work.

- Started discussions with Precision Metal Works, Mueller, and Joseph Oat regarding their potential involvement in this project.

Plan for Next Week

- Continue discussions with the above mentioned manufacturers

- Provide PPPL with a plan for the events to happen in the near future.

Issues and Concerns

- Schedule is uncertain at this time.